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The kick off meeting for the LRS project 9/20/00 lists ME items to be completed for year 2000 items as follows:

1. Thermal analysis- (completed)

2. Design and fabricate ROV compatible packaging for the spectrometer- (90% complete)

3. Year 2001 items that are applicable to this deployment include –Integration and testing of year 2000 configuration.

This is a list of mechanical engineering items that remain to be completed before the scheduled test dive on June 28. 

Critical Path

Test Dive 6/28/01

· Pressure test spectrometer housing (Port Hueneme test facility)

· Electronics housing internal packaging (in progress)

· Probe head housing internal mounting bracket. (in progress)

· Bench testing of system

· Dive proof test (6/28/01 Western Flyer)

This list does not include additional items scheduled for completion in year 2001. The items listed for year 2001 are a “New Probe Head configuration” and a “XYZ positioning system”. 

-M.Brown

