LRS Task list Thursday, June 14, 2001

1. Bench Testing: (EE with ME support)
1.1. Determine benchmark for testing.

1.2. Determine power loss through cables.

1.3. Determine attenuation through system.
2. Design & Manufacture internal mount for Probe Head: (MB & MET)
3. Design & Manufacture Probe Head housing mount: (MB & MET)
4. Assemble & wire Electronics Housing: (EE & ET)
5. Assemble & wire Optic Bench Housing: (EE & ET) 

5.1. Wire new Camera Connector.

5.2. Wire new Camera Cooler connector.

5.3. Wire & mount new “smart pump.

6. Modify Probe Head Housing endcap: (MB & MET)

7. Pressure Test of Optic Bench housing & Electronics Housing: (MB)
7.1. Test location Naval Facilities Engineering Service Center. Port Hueneme CA.

7.2. Test Date 6/25/01 (M.Brown will drive down and supervise tests)

8. Software integration with Tiburon.

8.1. Tiburon Integration test date = first week of July. (DC & DF)
8.2. Remote reset test. (DC & DF)
8.3. Ping Test. Noting transit delay. (DC & DF)
8.4. Hologram software test. (DC)
8.5. SBC watchdog timer test. (DC)
9. Heat Exchanger Bench Test: (MB & DC)
