DORISS / PUP Mtg Notes - February 25th, 2004

Attendees - Sheri White, Mark Brown, Alana Sherman, Rich Henthorn, Peter Walz, Ed Peltzer, Karen Salamy 

1) [Task 1] Ventana is getting its new cable spooled on today.  New media converters have been tested with the cable and work well.  DJ will test them once installed on Ventana with the new cable.  The new cable has single mode fiber and the new media converters are 100BaseT.  Sheri conferred with Craig and we have time to test on Ventana on March 3rd, 5th, and possibly 11th.  We will try to get in at least one harbor dive.  

2) [Tasks 2 &4] With regard to LRS Client, the slow issue is not due to networking but to how the program works.  We will live with this for the March cruise.  After that Rich will modify the topside version to run with the new fixed IP address.  Regarding alternatives to NetMeeting, PCAnywhere installation continues to be problematic.  While ramansbc was upgraded to Service Pack 6 and IE was upgraded (as required for PCAnywhere), there is now not enough room to install PCAnywhere.  We will use VNC or NetMeeting for the March cruises. 
3) [Task 13] Scott and Alana found the power lines to the limit switches to be noisy and have a plan to reduce that noise using capacitors.  Alana has ordered the capacitors and will pressure test them when they arrive.  The new limit switches have been ordered.  Alana will check on those.  Installation of the new switches and capacitors will occur March 8-10.
4) [Task 24] Bill presented a flexure design for the theta axis.  Mark will check in with Bill for more details of his idea.  There was concern expressed over using flexure for such large movements, and the need of a much larger (i.e., heavier) structure to support a flexure joint.  Mark continues to look at sleeve and ball bearing designs.
5) [Task 32] The new LED light is ready.  3 LED were mounted inside the old light bulb.  During a field trip to the lab we decided that one or two more LEDs would be nice.  It is believed that they can be fit in the bulb.  
6) [Task 36] Sheri looked at video from Gorda Ridge and the area is very steep (~30 degree slopes).  Still thinking about probe head orientation and a new probe head mount.  If you want to take a look, check out tape 1 of Tiburon dive 454, July 28, 2002.
7) [Task 46] U-shape manifolds are in the shop now and should be completed next week.  Mark will check on them.  They will also be installed March 8-10.  
8) [Task 121] March dive plans are being finalized.  The first two dives will be to test PUP/DORISS, analyze rock samples (which ones?), and look at bacterial mats at the Extravert Cliff seep site.  John Freeman from Washington University, St. Louis will be joining us.  The second two dives will be the PUP/DORISS and the CO2 nozzle from Oak Ridge.  The final dive will be the nozzle with the bubble box (i.e., no PUP/DORISS).  

9) Calendar has been made up to show tasks for the next few weeks (leading up to and through the cruise).  There is a lot to be done, so we need to coordinate all of our tasks well.  Bryan Bowie from Kaiser will be hear on March 2nd at 10:00 am.  We need to have folks to show him the lab, DORISS, PUP, and around MBARI.  We may want to plan a time to all sit down and talk with him.  DORISS/PUP need to be sealed up that day as well.  
10) Mark will check with Benthos and verify what date the sphere needs to be shipped.  The plan is to disassemble the sphere immediately following the March cruise.

