DORISS / PUP Meeting Notes – May 20th, 2004

Surface Commons, 2:00 pm

Present: Sheri, Peter B. Ed, Rachel, Peter W., Rich, Karen, Alana, Mark

PC104 – The computer is together, but needs a bootable compact flash card to test it. Sheri can help Karen build a bootable image on a spare CF card.  Karen has ordered two 512 MB Compact flash cards for the new computer.  She and Rich need to start building the XPE image (we have the license

GUI changes – Rich has implemented a number of changes to the PUP GUI: added buttons/etc. for the theta axis; rearranged the layout; on/off buttons are now green/red to indicate status.

Cabling – The new PUP light/laser cable is in and both the lasers and the new light are working.  The internal portions of the camera cable are done.  Tom is working on the external PBOF cable (DORISS can be used with the old cable in the lab).

Theta axis – The new cable is here.  The motor is working and tested.  The frame is out being built.  The materials are in and the rotation axis is being built.  Everything should be completed by  mid-June.

Fiber Optic cables – We are making a spare set of FO cables.  We have the green (100 micron) cable, and MIN-K shells.  Inserts and molds are expected to be done in 3 weeks.  The yellow (62.5 micron) cable is ordered and should arrive in three weeks.  Jim Scholfield has the potting material needed (Scotchcast 4 & 2130).

Swing-arm – Johnny is working on the swing-arm.  Should be completed in mid-June

New DORISS laser – A new power supply (that can take 120 VAC or 240 VDC) has been ordered, and the fan is here.  We expect the laser around the end of May, beginning of June.

Rigid lifting frame – This was requested by the Tiburon pilots.  Mark will check with Buck.

July cruise MOB – Buck has requested that we be ready to move stuff onto the boat by July 7th.  We will have test dives in the harbor before we depart.

Kaiser visit – Bryan Bowie from Kaiser will be here tomorrow.  He will arrive at 10 am.  We will show him around in the morning and have a group meeting at 2:00 pm in Surface Commons.  

DORISS in the lab – DORISS is ready to be used in the lab.  The calibration acessory will be back from Kaiser by Monday.

