DORISS / PUP Meeting Notes – June 10th, 2004

Surface Commons, 2:00 pm

Present: Sheri, Alana, Peter W. Rachel, Peter B., Rich

 Karen’s Update – She has been working on the PC104 stack.  The computer works but she is not yet able to boot it up in XP.  She thinks she is close.

Mark’s Update – The inserts for the FO cables are done, the molds are being worked on.  The rest of the stuff should be on schedule for mid-June (that’s next week!).  And the addition of the Theta axis should add about 20-30 lbs to the PUP weight.

Alana’s Update – The LED light should be done on Wednesday.  The camera cable will get filled with oil on Friday, June 18th (by Randy).  The FO cables should arrive in the third week of June.

Rich’s Update – The Theta axis is working.  He will need time when PUP is fully assembled to determine counts per degree, etc.  He will work on the LRS Client transition to Mudpuppy next week.

Sheri’s Update – The immersion optic is on it’s way (should arrive Friday?).  The laser will be shipped soon.  We will not plan on using the new laser for the July cruise.  It just looks like it will be too difficult to implement.  The Reference Guide is being worked on and should be ready for the cruise.  SW is collecting material on the sites we will be visiting and is getting a DVD of made from dive tapes of the 2000 trip to Gorda Ridge.

We have a lot to do, and scheduling will be tight.  SW will send out a detailed schedule so that we can all coordinate.

Remember that we start MOBing on July 7th!!!

