DORISS / PUP Meeting Notes – June 17th, 2004

Surface Commons, 2:00 pm

Present: Sheri, Rachel, Alana, Rich, Ed, Peter W., Bill, Mark

Kaiser – The immersion optic is here, the adapter arrived after the meeting.  The laser was shipped today overnight.

Software – Rich will be on DORISS/PUP tomorrow, and needs more time after PUP is assembled.

Mechanics – PUP is starting to be assembled.  The swing arm is done and John is working on the stabs; a hydraulic locking pin will be used to hold PUP on the arm.


The inserts are in the shop and will be done tomorrow.  The second mold is on hold.  The FO cables should arrive today.

Electrical – The camera cable will be filled with oil today by Randy. 


We will take the new laser as a back up.  Alana will gather together the supplies needed.

A new calendar will sent out with the day-to-day schedule leading up to the cruise.

Cruise equipment – The gas cube is in construction (the hard part is done).


The methane collection cylinder is done.


We will need a new tab on the new PUP to hold the porch for the methane cylinder


We will need a cooler and ice for samples on the way back.

