DORISS / PUP Meeting Notes – June 24th, 2004

Surface Commons, 2:00 pm

Present: Sheri, Alana, Rich, Peter W., Karen, Kristen

The 3rd PUP axis is installed and moving.  Johnny is mounting the Z & R axes in the new frame.

The rest of PUP is working: the new LED light, lasers, camera.

Remaining PUP tasks:

· Bolting the electronics down in the sphere

· Sealing the sphere

· Fully assembling PUP 3-D

· Rich needs to work on the GUI to control the 3rd axis (determine counts to degrees)

· Install the tab for the PUP porch

We are still waiting on the 62.5 micron fiber from Falmat.  If they can’t deliver by first thing Monday morning, we will cancel the order and make the spare cable with the 100 micron fiber (testing showed this would work – the laser output is equivalent).

We need to consider taking the new laser as a spare on the cruise.  We will discuss this on Monday with Mark.  In order to take it we will need a new mounting plate for the Electronics Housing to hold the laser, fan, and power supply.  We will need some wiring done as well.

Alana is learning ArcNav for the cruise.  Mark will be her back-up.  She will load the Gorda Ridge waypoints from Dave Claque.  The Hydrate Ridge waypoints from the last Brewer cruise may be off as they had navigation problems (check with Ed on this).

The new Tiburon Swing arm/stab arm is all set.  Johnny still needs to add the locking pin to lock PUP onto the stabs.

Rich has put together a VNC CD in case we need it on the cruise.  It is in the Raman CD case.

Rich will be busy with the MARS CDR until next Thursday.


One thing we need to decide is how to define “Home” and “Stow” positions for PUP 3-D.

Karen is still working on the PC-104 image and spoke to Lippert in Germany.  She may be missing a driver on the image.  Lippert is helping her to troubleshoot.

Cruise equipment update:

· The heaters are all done and working

· The plume particle samples are basically done.  They need to be assembled and tested

· The Bubble Box is set for being mounted on the new swing arm

· We need to find or make the Benthic Hoe and a Scoop (are they on the Flyer?)

· The pH electrodes need to be calibrated and tested and new buffers made

The cruise documentation is coming along, and the pre-cruise has been filed.

The truck rental is set.  We need to reserve a rental car (Jeannette is looking into this).

