DORISS/PUP Meeting Minutes

2006-05-11
Present:  Peter Brewer, Bill Kirkwood, Ed Peltzer, Jim Schofield & Karen Salamy.
Discussion topic:  What needs to be done to get things ready for Barkley Canyon.


FYI:  WF departs ML July 24th at 2300 for Northwest Expedition.


1.  Test of new FO cable were a great success:  Congratulations to Jim and many thanks to Bill K who predicted the problem and its solution.  Therefore, we want to build the new Electro-optical cable for use at Barkley Canyon.  JS to head this effort.  Hardware has been ordered; awaiting delivery of water-tight connectors.

2.  Optical stage issues:


a: it is destroying mechanical couplers.  Bill K will check to see if the shaft is bent or the stage is binding and recommend a solution.  [5/19]


b: comms problems.  We are losing counts and seeing checksum errors.  Is this due to cold solder, electrical noise or a loose motor?  [5/26]

3.  Pilots need accurate weights (in air and water) for DORISS2, probe-head, PUP, etc.  PMW to determine.  [6/9]

4.  Dust-off PUP and check operation.  PMW and John Ferreira.


5.  DORISS / PUP power tests with Tiburon.  (Kiwi, PMW & Tiburon pilots).


6.  Collect / assemble spare-parts tool-kits:



a.  New power-board:  build and test.  (Kiwi, PMW & Cheri).



b.  Package and crate for shipping to Oregon.  (PMW).


7.  VIC re-wire.  (Kiwi & PMW).  [6/9]

8.  Pic servo DLL and check of software images.  (KS)



Add to compact flash cards and USB memory stick back-ups?


9.  Order and prepare for spare parts tool-box duplicate PC104 card.  (KS).






