Time estimates for building and testing PUP system. 5/27/2003

Pre-test tank dive
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Post Test Tank Testing


[image: image2.wmf]ITEM

ME-TIME 

(days)

MTECH-TIME 

(days)

Sub-Assembly Test-

Act.(Thermal hot & position)

1

2

Act.(Thermal cold & position)

2

Sub-Assembly Test-

Act.(Pressure load & position)

1

2

Mobilize for dive

1

1

Test Dive

1

1

TOTAL

4

8


_1115555143.xls
Sheet1

		ITEM		ME-TIME (days)		MTECH-TIME (days)

		Build-

		Assemble actuators				1

		Sub-Assembly Test-

		Actuators (load & position)		1		2

		Pressure Test Act. Assy				1

		Full Assembly Test-(position)		2		3

		Oil Fill actuator assy				1

		Tank Test- (position)		1		1

		TOTAL		4		9
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		ITEM		ME-TIME (days)		MTECH-TIME (days)

		Sub-Assembly Test-

		Act.(Thermal hot & position)		1		2

		Act.(Thermal cold & position)				2

		Sub-Assembly Test-

		Act.(Pressure load & position)		1		2

		Mobilize for dive		1		1

		Test Dive		1		1

		TOTAL		4		8






