Time estimates for building and testing PUP system. 5/27/2003
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		ITEM		TIME (days)

		Build-

		Assemble actuators		1

		Wire actuators		1

		Sub-Assembly Test-

		Vert. Act.(load & position)		1

		Horiz Act.(load & position)		1

		Full Assembly Test-(position)		2

		Tank Test- (position)		1

		TOTAL		7






