Time estimates for building and testing PUP system. 5/27/2003
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		ITEM		ME-TIME (days)		MTECH-TIME (days)

		Build-

		Assemble actuators				1

		Wire actuators				1

		Sub-Assembly Test-

		Vert. Act.(load & position)				1

		Horiz Act.(load & position)				1

		Full Assembly Test-(position)				2

		Tank Test- (position)				1

		TOTAL
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		ITEM		ME-TIME (days)		MTECH-TIME (days)

		Sub-Assembly Test-

		Act.(Thermal load & position)		1		1

		Horiz Act.(load & position)				1

		Full Assembly Test-(position)				2

		Tank Test- (position)				1

		TOTAL






