
PUP Meeting Notes

January 9th, 2003   1:00 p.m.

ShipsView Conference Room

Attendees:
Sheri White, Ed Peltzer, Peter Brewer, Mark Brown, Danelle Cline, Scott Jensen, Bill Kirkwood

SW brought up issues regarding Pan&Tilt


As MB noted in a previous meeting, a pan & tilt device will not give you both pan and tilt in both horizontal and vertical sensor head orientations (a third wrist joint would be needed for that).  Three options:

1) Science chooses which orientation needs both pan & tilt the most (SW thought horizontal, PB thought vertical)

2) An additional wrist joint is added (not necessarily remotely controllable – could just be a friction joint) to rotate the entire pan & tilt-sensor head assembly

3) The pan & tilt can be mounted in different orientation to meet the needs of a particular dive


Option 3 seems to make the most sense.  This is not critical now since the pan & tilt will be implemented later, but the design must be able to accommodate it.

SW passed out the latest (3 page) version of the Functional Requirements (6.3) with detailed Data Requirements added

BK’s update:


We need to get moving on acquiring actuators (MB has more info on that)

MB’s update:


The DeepSea actuators we are interested are manufactured by Exlar (in Minnesota)


We can obtain an actuator with a resolver for ~$4k in 6-8 weeks

SJ’s update:


The Exlar actuator will use a resolver rather than an encoder

· will work in oil

· doesn’t count turns (would need limit switches for homing)

· easy to integrate (would connect easily to the Galil controller)

DC’s update:


DC and RH are working on architecture


Need to think about an engineering test plan to verify the requirements



Could have Karen Salamy help with testing (need to define her tasks)

Schedule issues:

· Will move the Code Review back (possibly to end of Aug)

· Need to focus on moving forward not schedule specifics (we will hold reviews when appropriate and needed)

· Will order 3 actuators immediately (two plus one for spare, testing, etc.)

· Need to order Galil controller soon

· The next meeting will be Thursday (January 16th) at 1:00 p.m. in Ships View.       
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