
PUP Meeting Notes

January 24th, 2003   1:00 p.m.

ShipsView Conference Room

Attendees:
Sheri White, Mark Brown, Danelle Cline, Rich Henthorn, Scott Jensen, Karen Salamy

SW’s update:


Functional Requirements version 6.4 are out, and responses to the Concept Design Review comments are completed and will be sent out to all Review attendees.


Karen Salamy is joining the team to assist with precision testing

MB’s update:


Three actuators have been ordered from Exlar and should arrive the first week of March.



The specs on the actuator beat our requirements by an order of magnitude.


Cables will also need to be ordered from SeaCon…



SJ suggested getting connectors for now since we don’t know how long the actual water cables will need to be.

SJ’s update:


There will be an EE “design review” on Monday from 9:00 to 10:30 am.  Other members of the group are welcome to attend.


Dale is looking into some cameras for use with the LRS on the Gulf of California cruise.  An external camera would be used instead of a through-the-lens visualization system (which will most likely not be implemented this year), and will serve as a data point for PUP’s camera system.


Galil controllers will be ordered soon (they have a short lead time)

RH & DC’s update:


DC has provided RH with a software framework.  


DC noted that we need to get an engineering test plan together soon.

· Meetings will most likely be every other week from now on

· The next meeting will be Thursday (February 6th) at 1:00 p.m. in Ships View.       
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