
PUP Meeting Notes

January 30th, 2003   1:00 p.m.

ShipsView Conference Room

Attendees:
Sheri White, Peter Brewer, Bill Kirkwood, Mark Brown, Danelle Cline, Rich Henthorn, Scott Jensen

SW’s update:


BK is now the project manager for the LRS project.  SW will continue to lead the PUP and will bring BK up to speed on the LRS


We have $2,500 in the budget for a laptop.  We don’t need it for the LRS until June, but we may want to go ahead and get it now to use for PUP testing.

SJ’s update:


An EE review was held on Monday to check for holes in the design before parts are ordered and pressure housings are designed.



Issues brought up:

1) Is a ground fault detection system needed?  Good idea, but wait for Phase II.

2) Should the tilt sensor have the resolution of the rest of the system?  We have a ½ degree resolution now.  That should be sufficient for now.

3) Shoulder joint control – is an absolute encoder needed?  We could use a linear actuator (with resolver) to drive the shoulder.  We have options.

4) Is the Galil controller necessary?  It reduces software complexity and saves time.

5) Cable management/cable issues – we will deal with this later

6) Is probe head protection needed?  We will have a camera that will show the probe head window and/or immersion optic to help avoid collision. 

BK’s update:


We need to order connectors soon – long lead time.


MB’s update:


Focussing on detailed design. 


The actuators have three connectors.  Will work with SJ and BK to see about reducing connectors and cabling

DC’s update:


Nothing to report

LRS issues:

· There will be a moonpool dive next week (SW will send out an email)

· We should get a HoloGRAMS CD to take on the Gulf of California cruise

· Sometime in the next two weeks the Western Flyer will freeze their software configuration for the Gulf of California cruise.

· The next meeting will be Thursday (February 13th) at 1:00 p.m. in Ships View.       
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