
PUP Meeting Notes

July 3rd, 2003   1:00 p.m.

ShipsView Conference Room

Attendees:
Sheri White, Mark Brown, Rich Henthorn, Scott Jensen, Karen Salamy

PUP Update:


Testing (KS)

· KS and John Ferriera have been working hard on testing

· Horizontal deflection tests and unloaded repeatability tests are done

· Have been doing 10 runs of each test

· Still need to do vertical deflection and weighted repeatability


Software (RH)

· The homing function on the GUI is hanging the program, probably just calling the wrong script


Mechanical (MB)

· Connection box (interface can) is being quoted

· SJ noted that it doesn’t need to be rated to 4000 m, only 1800 m (it will only be used on Ventana

· Sphere needs to be pressure tested

· SW requested the week of July 14th or the next week.


Electrical (SJ)

· Duane will do the wiring of the connection box

· Still working on power issues for Tiburon

· Will get together with SW next week to review DORISS wiring and power

Miscellaneous:

· The DORISS optic bench should be coming back soon

· HoloGrams needs to be put on Mudpuddy (other software needed?)

· SW is hoping to do lots of DORISS/PUP testing in late July, early August

Oceans2003 Paper must be done by July 11th 


KS will need some help with the testing section.
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