PUP Team Meeting Agenda

Thursday, August 28th, 2003

Review PUP Deployment

· Successes

· Both axes functioned to full range and at a variety of speeds

· IP Addressing of Galil controller was easily reconfigured

· Platform remained stable through full range of motion on a 10 degree slope

· Platform didn’t not sink significantly into soft sediment 

· PUP easily trimmed and handled by ROV manipulators

· Problems

· Video server – difficulty communicating and reconfiguring IP addressing

· Breakouts from laser cable too short

· Hub vs. Switch issues – switch seems to be preferable, but needs to be resettable

· Cable order seems to matter (i.e., long cable between PUP and VIC)

· Shielding needed in the sphere?

· Proper CAT 5 Ethernet cabling is necessary

· Work to do this year/ Problems to fix

· Complete testing of PUP

· Science testing

· Compare dovetails to U-slides

· …

· Look into adding shielding, switch reset mechanism, laser cable extensions

Review DORISS Issues

· Problems we experienced

· Communication difficulties due to improper cabling

· Tasks to tackle this year

· Upgrading Ethernet cabling to CAT 5 (including orange Ventana cable)

· Cleaning up/documenting wiring in the housings

· Shield camera cables

· Build back-up compact flash disks

Upcoming Cruises


DATE
SHIP
PURPOSE?
DORISS?
PUP?


September 15-18
Western Flyer
Brewer
?
?


October 24-28
Western Flyer
Brewer
?
?


November 5-6
Point Lobos
LRS/TTL
yes
yes


November 7
Point Lobos
NURP
yes
?


November 24
Point Lobos
Brewer
?
?


December 16-18
Western Flyer
Brewer
?
?

Project Management Issues

· Current Resource Time status

· Only EE, Machinist, ITD, and DMO time remaining

· Money remaining

AGU Meeting

December 8-12, San Francisco, CA

· DORISS Abstract?

· Gulf of California successes

· Lab testing data (to be done)

· Size reduction, future plans

· Separate PUP Abstract?

· Testing results

· Deployment successes

OS10: 
Recent Advances in Understanding Submarine Environments and the Future of Submergence Research and Facilities

Other Issues

· Lab clean up

· Need to organize the lab to fit both PUP and DORISS in there

· Power on Tiburon

· …
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