PUP Meeting Notes

August 28th, 2003   1:00 p.m.

ShipsView Conference Room

Attendees:
Sheri White, Bill Kirkwood, Peter Brewer, Ed Peltzer, Peter Walz, Mark Brown, Rich Henthorn, Danelle Cline, Karen Salamy, Duane Thompson

SW handed out PUP post-dive report and dive notes, project labor report, calendar of upcoming meetings/cruises/key dates.

We will no longer have regular PUP meetings (until we are close to next dive series).

Review PUP Deployment

· Successes

· Both axes functioned to full range and at a variety of speeds

· IP Addressing of Galil controller was easily reconfigured

· Platform remained stable through full range of motion on a 10 degree slope

· Platform didn’t not sink significantly into soft sediment 

· PUP easily trimmed and handled by ROV manipulators

· Problems

· Video server – difficulty communicating and reconfiguring IP addressing

· Breakouts from laser cable too short

· Hub vs. Switch issues – switch seems to be preferable, but needs to be resettable

· Cable order seems to matter (i.e., long cable between PUP and VIC)

· Shielding needed in the sphere?

· Proper CAT 5 Ethernet cabling is necessary

· VIC was a tight fit and hard to get open

· Work to do this year/ Problems to fix

· Complete testing of PUP

· Science testing

· Compare dovetails to U-slides

· Look into adding shielding, switch reset mechanism, laser cable extensions

Review DORISS Issues

· Problems we experienced

· Communication difficulties due to improper cabling

· Tasks to tackle this year

· Upgrading Ethernet cabling to CAT 5 (including orange Ventana cable)

· Cleaning up/documenting wiring in the housings

· Need to keep in mind future modifications

· Shield camera cables

· Build back-up compact flash disks

Upcoming Cruises


DATE
SHIP
PURPOSE?
DORISS?
PUP?


September 15-18
Western Flyer
Brewer/Barry-CO2
  no
  no


October 24-28
Western Flyer
Brewer-OACE
  no
  no


November 5-6
Point Lobos
LRS/PUP
  yes
  yes


November 7
Point Lobos
NURP
  yes
maybe


November 24
Point Lobos
Brewer-Lynn/Erica?
  ?
  no


December 16-18
Western Flyer
Brewer-Barite site
  yes
  yes

Documentation Issues

· Need a check list for PUP (so that we remember to put dessicant in the sphere

· Need a PUP Manual (SW will start putting this together)

Project Management Issues

· Current Resource Time status

· Only EE, Machinist, ITD, and DMO time remaining

· see file PUP_labor_hours.xls

· MB has time for the acoustic gas sensor that could be converted

· Can request more time from PCO for specific tasks needed

· Money remaining

· Bill will look into this

· There is some extra engineering salary money available for 2003

· We could request to have an outside contractor designed our linear bench layout

AGU Meetings

AGU Fall Meeting

December 8-12, San Francisco, CA

OS10: 
Recent Advances in Understanding Submarine Environments and the Future of Submergence Research and Facilities

· DORISS Abstract

· Gulf of California successes

· Lab testing data (to be done)

· Separate PUP Abstract (modified version of DoST poster)

· Testing results

· Deployment successes

SW will write up drafts for team to review

Ocean Sciences Meeting is in Portland in February 2004

Other Issues

· Lab clean up

· Need to organize the lab to fit both PUP and DORISS in there

· SW will ask folks for help

· Power on Tiburon (need to get info from SJ on this

· Please read and comment on 2004 DORISS proposal (on the PCO website)
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