
PUP Meeting Notes

November 14th, 2002   1:00 p.m.

Ships View Conference Room

Attendees:
Sheri White, Ed Peltzer, Bill Kirkwood, Martin Lee, Mark Brown, Danelle Cline, Rich Henthorn, Scott Jensen

SW is looking at weight and space issues:


We have numbers from Ventana (see Weights.xls on Polarbear).  We are definitely strapped for weight.  The good news is that there are some things we can do to save on weight.  The bad news is that most of those take time, and Mob time is limited on Ventana.


Still need to get better numbers from Tiburon.

DC handed out some Matlab plots showing our working envelope


We need to think about repeatability in mounting the sensor head (BK)


We need a calibration procedure to check our position and working envelope (ML)

SW handed out an outline for the ConDR presentation (see ConDR_new.ppt on Polarbear, template is SNW_MBARI.pot).  BK reviewed what was said at the engineering meeting (see 11_12_02_Eng_Notes.doc on Polarbear).  We still have some open issues.

Went around the room getting updates from everyone:


SJ
–  has a draft of his presentation slides



–  open issues include the type of camera and the power subsystem


EP
–  noted that ballast is an issue




–  when we off-load PUP, the ROV will be positively buoyant




–  the PUP must be heavy to be stable




*** Tiburon has +/- 75 lbs of variable ballast, Ventana has none


DC
–  open issue is control of legs (can’t be ruled out yet)




–  level may be added


MB
–  looking for parts in the real world

Need to decide who will be invited to Concept Design Review:


Jim Bellingham; Keith Raybould; PUP team; Mark Chaffee, Gene Massion, Duane Edgington or appropriate alternates; Rob McEwen; Miki Risi; Chief ROV pilots; Kurt Buck; someone from Ed DeLong or Bob Vrijenhoek’s lab.


Time will be 9-12 am, Wednesday, December 4th (place TBD)

Folks stayed around to discuss leg options.  ML will look into this and provide an outline for test plans.

· The next meeting will be Thursday (November 21st) at 1:00 p.m. in Ships View.              
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