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Proposed Statement of Work

Year 1:

* Implement tidal processes in ROMS

* Further develop the ROMS OSSE engine in support of the ASAP team

* Incorporate boundary conditions derived from the Pacific basin-scale ROMS

* Improve the radiative fluxes of COAMPS

* Prepare real-time operations in support of 2006 August field experiment

Year 2:

* Participate the 2006 August field experiment

* Provide real-time operations of the ROMS OSSE engine

* Assimilate both the in situ and satellite data collected during the field experiment

* Produce real-time nowcast every 24 hours and forecasts with a lead time of 48 hours

* Provide ROMS nowcast and forecast fields to the ASAP PIs for further analysis or adaptive sampling
