| Internal Project Number: | [Enter number here] |
| --- | --- |
| External Project Number: | 701136 |

| Project Start: | 01/01/2017 | Project Duration (in years): | Year 3 of 3 |
| --- | --- | --- | --- |

Please indicate status of external funding.

| 1) | Active Award? | Yes | X |  | No |  | (If yes, skip to next section.) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2) | Pending Proposal? | Yes |  |  | No |  | (If yes, complete the following questions.) |  |  |  |  |  |  |  |
|  | - Has a Director’s Questionnaire been submitted? |  |  |  |  |  |  | Yes |  | No |  |  |
|  | - Is funding likely1? |  |  |  |  |  |  | Yes |  | No |  | Unsure |  |  |  |

1 If an award is likely or unsure, please notify the Grants Office and obtain an external project number to enter at the top of this form.

Please indicate if proposal includes requests for any of the following (mark all that apply).

|  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ship Time |  |  | ROV |  |  | AUV |  |  | Wave Glider |  |  | Mini ROV |  |  |

Please indicate what type of project is being proposed (mark only one).

|  |  |  |  | X |  |  | X |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Feasibility/Scoping [Less than 100 days effort] |  |  | Development |  |  | Research |  |  | Infrastructure |  |  | Education |  |  | Time Series |  |  |

Project Manager/PI:	Kakani Katija, Bruce Robison, Brett Hobson

Project Title:		Mesobot

# Please indicate which category best describes the project theme (mark only one).

|  |  |  |  | X |  |  | X |  |  | X |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Ocean biogeochemistry |  |  | Ecosystem dynamics |  |  | Ocean visualization |  |  | Exploration & discovery |  |  |

Please indicate percentage of effort on this project anticipated for 2018 toward these three highest institutional goals (percentage total should equal 100%).

| Goal | Developing/adapting innovative technologies | Utilizing developments to explore and understand ocean systems | Technology/knowledge transfer |
| --- | --- | --- | --- |
| Percentage | 40% | 30% | 30% |

- ABSTRACT (new projects only)

See previous years’ abstract.

- PROPOSAL

Research activities (brief overview of activities to take place in 2019)

Anticipated research activities include our first deployments of the Mesobot during sea trials, tracking either jellyfish or larvaceans for 24+ hr long deployments.

Engineering/technology developments (describe tasks in 2019 for shared labor resources)

See milestones list below.

Field programs in 2019 that use MBARI marine assets (must provide schedule for AUVs/mini ROV, including any necessary time for shipping)

- RV Rachel Carson with Mesobot for 1 day in Spring 2019 (to coincide with Precision Control and Bioinspiration Lab ship days, pending internal proposal outcome).

- RV Rachel Carson with Mesobot for 1 day in Autumn 2019 (to coincide with Precision Control and Bioinspiration Lab ship days, pending internal proposal outcome).

For work that involves using MBARI marine assets, please respond to the following, as applicable.

Isotope Usage

Project teams must provide details regarding any planned isotope use on shore, on ships, in the Sanctuary, etc. Please review the guidance on isotope usage at http://www.mbari.org/at-sea/cruise-planning/hazardous-materials/ and policy at http://mww.mbari.org/safety/SafetyManual/Isotope_Use_Policy.pdf, and then provide details on plans below.

Not applicable.

R/V Paragon Requests

If the project team will be requesting time for the R/V Paragon, please specify the operators in the group and provide estimates of their availability to operate the vessel.

Not applicable.

Milestones for 2019

- Implement updates to the baseline JellyTrack algorithm, which will be tested on MiniROV and the updated COTS ROV. These activities will leverage efforts in Precision Control (?) and the Bioinspiration Lab (901809).

- Assist WHOI in the implementation and validation of Mesobot hardware in MBARI’s test tank.

- Assist WHOI in the deployment and verification of Mesobot hardware (and control algorithms) at sea during 2 Rachel Carson ship days.

2019 Budget Projection for MBARI’s Portion of the External Grant

Grant Expenses (e.g., supplies, travel)

See table below.

Grant Labor (labor requests paid by grant)

See table below.

Grant-funded Ship Requests

| Mesobot 01/01/16-12/31/18 |  | CY2016 |  | CY2017 |  | CY2018 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TOTAL |  | 152,128 |  | 141,673 |  | 137,732 |  | 431,534 |
| SALARY/WAGES |  | HOURS | Y1 | HOURS | Y2 | HOURS | Y3 | Total |
| Robison |  | 0.0 | 0 | 0.0 | 0 | 0.0 | 0 | $0 |
| Hobson |  | 80.0 | 5,663 | 80.0 | 5,833 | 80.0 | 6,008 | 17,504 |
| Hobson sea pay |  | 24.0 | 1,954 | 24.0 | 2,012 | 24.0 | 2,073 | 6,039 |
| Subtotal Sr. Personnel Salary |  |  | 7,617 |  | 7,845 |  | 8,081 | 23,543 |
| Risi |  | 240.0 | 15,969 | 240.0 | 16,447 | 240.0 | 16,942 | 49,358 |
| Stanway |  | 173.0 | 9,006 | 173.0 | 9,276 | 173.0 | 9,555 | 27,837 |
| Kakani sea pay |  | 24.0 | 806 | 24.0 | 831 | 24.0 | 856 | 2,493 |
| Risi sea pay |  | 24.0 | 2,050 | 24.0 | 2,112 | 24.0 | 2,175 | 6,338 |
| Graves |  | 40.0 | 2,961 | 40.0 | 3,050 |  | 0 | 6,010 |
| Subtotal Other Employee Salary |  |  | 30,792 |  | 31,716 |  | 29,527 | 92,035 |
| POSTDOCS, GSRs, PART-TIME |  |  |  |  |  |  |  |  |
| Postdoc |  | 346.7 | 9,833 | 346.7 | 10,333 | 346.7 | 10,643 | 30,809 |
| Subtotal Other Personnel Salary |  |  | 40,625 |  | 42,049 |  | 40,170 | 122,845 |
| Total Salary & Wages |  |  | 48,242 |  | 49,894 |  | 48,251 | 146,388 |
| FRINGE BENEFITS |  |  |  |  |  |  |  |  |
| Full-time (Regular) | 57.00% |  | 21,893 |  | 22,550 |  | 21,437 | 65,880 |
| PostDoc | 47.00% |  | 4,622 |  | 4,857 |  | 5,002 | 14,480 |
| PT (30-39 hrs) | 56.00% |  | 0 |  | 0 |  | 0 | 0 |
| GSRs + PT (20-29 hrs) | 28.00% |  | 0 |  | 0 |  | 0 | 0 |
| Temp | 12.00% |  | 0 |  | 0 |  | 0 | 0 |
| Total Fringe Benefits |  |  | 26,515 |  | 27,406 |  | 26,439 | 80,360 |
| Total Salary & Benefits |  |  | 74,757 |  | 77,300 |  | 74,690 | 226,748 |
| TRAVEL |  |  |  |  |  |  |  |  |
| Travel - MBARI to WHOI |  |  | 4,500 |  | 3,000 |  | 3,000 | 10,500 |
|  |  |  |  |  |  |  |  | 0 |
| Total Travel |  |  | 4,500 |  | 3,000 |  | 3,000 | 10,500 |
| MATERIALS & SUPPLIES |  |  |  |  |  |  |  |  |
| Hardware circuit boards |  |  | 7,500 |  |  |  |  | 7,500 |
| Hardware to support tests for imaging & lighting |  |  | 12,000 |  | 2,000 |  | 2,000 | 16,000 |
| Tk-1 system |  |  | 500 |  |  |  |  | 500 |
| Total Materials & Supplies |  |  | 20,000 |  | 2,000 |  | 2,000 | 24,000 |
| SHIP TIME | Rate | # Days |  | # Days |  | # Days |  |  |
| Test Tank | $450 | 5 | 2,250 | 2 | 900 | 2 | 900 | 4,050 |
| Mini ROV | $2,050 |  | 0 |  | 0 |  | 0 | 0 |
| Rachel Carson w/ Ventana | 16500 |  | 0 | 1 | 16,500 | 1 | 16,500 | 33,000 |
| Donna Cathleen | 3500 |  | 0 |  | 0 |  | 0 | 0 |
| Total Ship Time |  |  | 2,250 |  | 17,400 |  | 17,400 | 37,050 |
| TOTAL DIRECT COSTS |  |  | 101,507 |  | 99,700 |  | 97,090 | 298,298 |
| MODIFIED TOTAL DIRECT COST BASE |  |  | 99,257 |  | 82,300 |  | 79,690 | 261,248 |
| TOTAL INDIRECT COSTS |  | 51% | 50,621 |  | 41,973 |  | 40,642 | 133,236 |
| TOTAL DIRECT & INDIRECT COSTS |  |  | 152,128 |  | 141,673 |  | 137,732 | 431,534 |

Note: Due to development delays, we had to postpone 1 Rachel Carson ship day in 2018 and we’d like to move that day to 2019. Based on our proposal, with 1 Rachel Carson ship day originally planned for 2019, we would like to request having one ship day in the Spring and one in the Autumn for Mesobot field trials.

Note: All projections for grant-related expenses should be entered into the Budget System. If cost-sharing is expected (i.e., using MBARI expenses to supplement grant activities), any such expense or labor requests should be associated with an internal project # and identified in that project budget.

Export Regulation
Does the project team anticipate any foreign collaborations or international travel? If so, please identify collaborators by name, institution, and country.

Not applicable.

Does the project team plan or anticipate export-controlled purchases, shipments, or transfers of items (e.g., research instruments, proprietary data, hand-carried tools or samples) outside the U.S. temporarily or permanently? If yes, please identify country or countries and indicate whether these items will remain under MBARI control while abroad or controlled by others. Will the items be exported to more than one country? Please include foreign collaborator information as described above.

Not applicable.

Will the externally funded project include any restrictions on the publication of the information resulting from the research, other than limited prepublication reviews by research sponsors to prevent inadvertent divulging of proprietary information or to insure that publication will not compromise patent rights of the sponsor?

Not applicable.

Is the research federally funded and will specific access or dissemination controls regarding the resulting information be accepted by MBARI or the researcher?

Not applicable.

Monterey Bay National Marine Sanctuary (MBNMS)

General Permit

Projects teams need to indicate if any work will be performed that is either: (1) currently authorized under our general permit; or (2) will require that we obtain authorization. The current permit can be viewed at http://mww.mbari.org/pco/permits/mbnms-2015-002_feb2015.pdf. Please see Mandy Allen for questions.

Is a permit with MBNMS required for your work?

Yes; activities are covered under MBARI’s general permit.

SESAs (General map)

Projects will need to indicate whether or not work will be conducted within one of the Monterey Bay National Marine Sanctuary's Ecologically Significant Areas (SESAs). An interactive map can be found on the Sanctuary's SIMoN webpages at https://sanctuarysimon.org/regional_sections/maps/mpaviewer/. If your work will be conducted in one of these areas, please indicate which area by number or name (zoom in to see names of MPAs).

Not applicable.

California Department of Fish & Wildlife

A Scientific Collecting Permit will be required for biological and geological sample collections offshore California (even in Federal waters and beyond), and for many activities in State Marine Protected Areas. Please see Mandy Allen for questions.

Will you be collecting samples that require a permit?

Not applicable.

Will you be working in a State Marine Protected Area?

Not applicable.

Authorizations/Permits from other Agencies or Organizations

Is the project team aware of any other permits or authorizations that will be necessary to perform the proposed work? If so, please list below along with status of authorizations (obtained, pending, need to apply, etc.). Please see Mandy Allen if you have questions.

Not applicable.

Active Acoustics

We are keeping an inventory of acoustic instrumentation. The current list is posted here: https://mww.mbari.org/resources/2019_Proposal_Process/documents/mbari_acoustic_instruments_2018-05-29_ver_11.pdf. If you have or plan to use equipment that is not already on this list, please be sure to include that information here.

Not applicable.

This category includes transfer of hardware, know-how, publications, presentations, etc.