Goals: jelly tracking algorithm that tests cameras + lighting configuration on August 29/September 1st: (1) test three lighting modes: single, same-axis; double, same-axis; single, off-axis; double, off-axis; change separation between lights, (2) use wide-angle cameras to increase working FOV?

Mike on vacation July 17th-27th

Meeting action items:

Brian: confirm 10hz control at the motors via a load test on the existing LRAUV bench system using the backseat driver interface (in progress)

Brett: follow up with Ed to check on electrical drawings hand-off to WHOI (in progress)

Kakani: resolve Mesobot internal proposal issue (completed)

Brett: follow up about pricing of cameras (completed)

Steve: ask Godwin about setting up Matlab for SUNET ID holders (completed)

Brett: find lights (4?) and 80/20 for lightmount (in progress; cathex DC lights; DeepSea lights have combo (IR, white) in one unit)

Kakani: talk to Mark Chaffey about lighting configuration on I2MAP, do we need light from both sides (completed)

Kakani: talk to Dale about wide-angle camera (completed)

Kakani: work on progress reports, due mid-August

Kakani: email Kandace with brief description of postdoc project

Kakani: ask Steve about bioluminescence of larvaceans, illumination, etc.

Brett: confirm with ROV pilots that lights work

Mike: determine hardware to bring up multiple video feeds on ROVs

Steve: speak with Stanford CS faculty about postdoc opportunities and larvacean processing student projects

Needs from WHOI:

- What’s the nominal vehicle configuration? Need to know before testing. Need opportunity to comment.

- What’s the nominal camera/lighting configuration? MBARI wants two wide-angle, monochrome cameras for stereo

- How are they importing video to TX2?