Goals: jelly tracking algorithm that tests cameras + lighting configuration on August 29/September 1st to test three lighting modes: single, same-axis; double, same-axis; single, off-axis; double, off-axis; change separation between lights

Mike on vacation July 17th-27th 

Meeting action items:

Brian: confirm 10hz control at the motors via a load test on the existing LRAUV bench system using the backseat driver interface (in progress)
Brett: follow up with Ed to check on electrical drawings hand-off to WHOI (in progress)
Brett: find lights (4?) and 80/20 for lightmount (completed; cathex DC lights; DeepSea lights have combo (IR, white) in one unit)
Kakani: work on progress reports, due mid-August (in progress)
Kakani: email Kandace with brief description of postdoc project (in progress)
Kakani: ask Steve about bioluminescence of larvaceans, illumination, etc. (in progress)
Mike: determine hardware to bring up multiple video feeds on ROVs (completed; discussed with Dale using Lancer fiber port)
Steve: speak with Stanford CS faculty about postdoc opportunities and larvacean processing student projects (in progress)
Mike: using ROV video, track using downsampled video to determine resolution thresholds
Kakani: talk to Francisco about accessing current profile data near M1 for Mesobot mission planning and share with Dana for buoy/tether testing
[bookmark: _GoBack]Kakani: talk to Denis about sharing rolling shutter timing data with Mesobot group


Needs from WHOI:
1. What’s the nominal vehicle configuration? Need to know before testing. Need opportunity to comment.
1. What’s the nominal camera/lighting configuration? MBARI wants two wide-angle, monochrome cameras for stereo
1. How are they importing video to TX2?
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