Here are my notes from last weeks meeting.

- General News and Levant Update (Andy)

            - Levant is pretty much at the same point as we are, components are arriving and assembly is underway.   Delivery is likely a few weeks away.  They said they’d provide form factor information on the power electronics this week.

            - I am pursuing the possibility of using the Schmidt Research Vessel Institute ships in 2011, this is a long shot but would allow us the possibility of deploying a larger system next year if we choose to.

- System electrical diagrams status (Paul)
            - Paul is working on the various electrical diagrams and is expecting to have them complete by the end of August.

- PTO controller layout, outstanding issues? (Wayne)

            - Layout progressing, it appears the desired connectors will fit.

- Laser Rangefinder pressure test results (Roman)

            - Success, the laser range-finder has passed the pressure testing so should be fine in the application.

- Test plan under development (Andy)

            - Yes.

Paul:

            - Will provide the cable bundle diameters with and without the connectors.  (We looked at this after the meeting and the cables themselves require a 1.5” ID in the protective hose.  To pass the connectors through also requires a 2.5” pass through.

            - Paul will order the required 8 Pin connector that is required b/c of the hall effect limit switch on the stepper motor.

            - The heater load dumps have arrived and Paul is working with Jose to determine a mounting scheme.

Francois:

            - Has ordered the 5V stepper motor.

            - Francois has completed a concept design for the PTO/Buoy interface.  

Wayne:

            - Has succumbed to some small amount of feature creep and is going to include a socket for an SD card on the PTO controller in case we want to log data in the future.

Andy:

            - Roman is shifting his attention to the thermocouple mounting issues.
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