Here are my notes from last weeks meeting. 

Updates

DARPA visit on Tuesday was fine, they continue to be positive about our work and progress.  The docking add-on work is unofficially approved and I’m told that the official approval will be complete within two weeks.  

- Pneumatic Spring part fabrication schedule (Jon E.)


Jon reports that the drawings for the final bits will go in on Monday and that fabrication should be complete in 4 weeks.

- System electrical diagrams and schematics, schedule for completion (Paul)


Paul reports that he expects to have all system electrical drawings completed by the end of August, and that he’s organizing the schedule to do those needed for setting up our testing available first.

- Lab testing load dump plans (Paul)


Paul has ordered 5 of the appropriate heater elements and is working on figuring out how to wire them up.  A determination on the suitability of these elements for an at-sea load dump will be made after they arrive.
- PTO controller layout status (Wayne)
John Zsori will begin layout on Tuesday which means we need to settle all details by Monday night.  Wayne and Paul will resolve outstanding connector issues on Monday to make this possible and Andy will review stepper motor driver spec sheet to see how we should configure micro-stepping options.
- Test machine plumbing status/update (Andy)

Decision reached on how to re-port the driving cylinder and John F. is working on the needed machining.  Andy will get plumbing bits on order with Ed Pullen in the next few days.
- Submerged Plate concept design (Francois)

Submerged plate concept reviewed and will be discussed with Jim Christman when he’s here with the Shana Rae on August 6th.
- Equalization pump test result overview (Francois)

Testing complete but max pressures limited by 24V bus voltage.  Francois to order 5V motor to give additional options in case the 12V motor doesn’t perform as we hope with the driver part on wayne’s board.
- Laser Rangefinder pressure test results overview (Roman, if tests completed)

Roman reports that this testing will be performed on Monday-Tuesday.  
- Thermocouple mounting plans (Roman)

Roman is refining plans for this and will be finalizing design shortly.
- PTO/Buoy interface

Francois/Jon/Andy are going to start figuring out this critical, but neglected, element.
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