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Financial Progress through April 8, 2013
The graph below shows the projects spend profile through April 8, 2013.  The red line shows the original spending plan (from the original proposal), the green line shows the linear spend rate from the project inception to an end date that reflects a six month extension in the original period of performance.  After September 2012 a second extension is represented by the change in slope of the green line.  The blue line shows the actual spend rate.
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$79968    Remains unspent
$146,693 Allocated for tasks still to be done
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