Power producing buoy for strategic applications:   

HR0011-09-2-0002
 


Prototype and Testing – Financial Progress through March 16, 2012

Financial Progress through March 16, 2012
The graph below shows the projects spend profile through March 16, 2012.  The red line shows the original spending plan (from the original proposal), the green line shows the linear spend rate from the project inception to an end date that reflects a six month extension in the period of performance.  The blue line shows the actual spend rate and shows the increased spending rate resulting from the build and test of equipment.
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