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Prototype and Testing – TimeLine  
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Notes:

· Battery-charging test deployment delayed.   A new deployment date of on June 21st has been chosen to accommodate a requirement to have the hardware on shore for a demo for the MBARI Board of Directors on June 19th.  

· AUV Docking activities will be relatively quiet until after the USBL testing to accommodate other commitments for the LRAUV.  The schedule shown assumes a time extension on the project.
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