Appendix to Joint Development Agreement for the DHS/ADAC
This Appendix (“Appendix”) is by and between Monterey Bay Aquarium Research Institute, with its principal place of business located at 7700 Sandholdt Rd., Moss Landing, CA 95039, a California nonprofit public benefit corporation (“MBARI”), and Woods Hole Oceanographic Institution, with its principal place of business located at 266 Woods Hole Road, Woods Hole, Massachusetts, 02453 (“WHOI”) a private, nonprofit Massachusetts institution to the Joint Development Agreement (“Agreement”) for the DHS/ADAC with effective date as of May 24, 2017. 
Except as set forth in this Appendix, the Agreement is unaffected and shall continue in full force and effect in accordance with its terms. If there is conflict between this Appendix and the Agreement the terms of the Agreement will prevail.
MBARI Year 4 SOW
MBARI’s responsibilities towards reaching that goal are to provide designs, software, contacts, and permissions necessary for WHOI to manufacture one operational Tethys System LRAUV specifically for the DHS Arctic Domain Awareness Center project.  The items listed below should be the most recent and updated [as of April 20, 2017] versions of the LRAUV, supporting equipment, and software with the standard sensor configuration (CTD, EcoPuck, DO2 sensor, PAR sensor, and ADCP/DVL). WHOI is responsible for the overall construction, testing, and operation of the vehicle and for any modifications necessary to operate the vehicle at high latitudes and under ice. Hereafter, for administrative purposes associated with this statement of work, this vehicle will be referred to as the “DHS LRAUV”.
To that end, on a schedule from April 2017 through June 2018, MBARI undertakes to:
1. Provide a complete set of drawings and schematics for the DHS LRAUV, including mechanical drawings, schematics, wiring diagrams, assembly drawings, complete Bill of Materials (BOMs), and costing estimates for the construction of one and four vehicles based on MBARI’s current cost structure.
2. Provide contacts of vendors used for fabrication of parts, and communicate permission to vendors, if necessary per MBARI contract with said vendor, for WHOI to purchase LRAUV services and parts from those same vendors for the DHS project.
3. Assemble the following LRAUV sub-assemblies: radio, buoyancy, thruster, actuators, and battery pack given WHOI-purchased parts.
4. Provide shop space and technical support for WHOI to assemble the DHS LRAUV.
5. Provide access to a 10m deep test tank and nearshore vessel support for vehicle checkout.
6. Provide documentation such that it exists for LRAUV testing, calibration, assembly, and servicing fixtures.
7. Provide a list of necessary software and licenses required for WHOI to continue independent development of the Tethys System LRAUV code and shore-side software.
8. During project-year 3, provide onsite training at MBARI and/or engineering and technical phone consulting to support information transfer to WHOI staff during the transition and first-article fabrication process. To that end, MBARI estimates 80 hours of mechanical engineering, 70 hours of electrical engineering, 40 hours of research specialist, and 50 hours of engineering technician time will be required through June 30th 2017 (end of project-year 3). MBARI will invoice the University of Alaska monthly for work completed with a total through June 2017 not to exceed $40,000.
9. During project-year 4 (July 2017-June 2018) provide onsite training, technical consultation, LRAUV assembly and testing support to complete the DHS LRAUV.  MBARI estimates 105 hours of mechanical engineering, 100 hours of electrical engineering, 100 hours of software engineering, 90 hours of research specialist, and 426 hours of engineering technician time will be required through June 30th 2018 (end of project-year 4). MBARI will invoice the University of Alaska monthly for work completed with a total through June 2018 not to exceed $125, 000.
10. Provide Tethys System LRAUV and Tethys LRAUV-specific shore-side code for MBARI software during project-year 4.
11. Submit quarterly project reports.
12. One member of the MBARI DHS project team will participate in the annual project meeting in Washington, D.C.; costs associated with attending that meeting will be reimbursed by the University of Alaska.

MBARI Year 5 SOW
MBARI’s responsibilities towards reaching that goal during Year 5 are to help with the integration of a WHOI Whisker-box cable latch and DUSBL acoustic homing device.  These devices will allow the DHS/WHOI LRAUV to locate and anchor to a vertical cable lowered below the ice to enable recovery of the vehicle in ice covered seas.
To that end, on a schedule from July 2018 through June 2019, MBARI undertakes to:
1. Design brackets to hold the whisker box and DUSBL in the nose section of the DHS/WHOI LRAUV.
2. Design the clearance hole openings in a longer nose shell to support the whisker box and DUSBL.
3. Supply machine drawings required to fabricate the new parts.
4. Integrate and test the whisker box and DUSBL in the MBARI test tank and opportunistically offshore MBARI.
Appendix to MBARI/WHOI LRAUV agreement – 16 January 2019
On January 16th, 2019 WHOI requested access to the fabrication drawings and solid models of MBARI’s Launch And Recovery System (LARS) for the LRAUV.  WHOI plans to fabricate a slightly modified version to aid the launch and recovery of the DHS/ADAC funded LRAUV.
Appendix to MBARI/WHOI LRAUV agreement –  Planned work for Year 6, 31 January 2019
On January 31th, 2019 MBARI proposed to the DHS/ADAC a funding request to support the integration of a camera system, refinements to the line capture/acoustic homing system and operational support for oil spill detection off Santa Barbara California and under-ice testing at a TBD location.  All travel expenses to be paid by ADAC.  The acoustic homing system modifications will require outside support from IntuAware.
This work will support WHOI’s DHS supported mission to detect oil under floating sea ice during the period 9/1/18-11/30/19. The specific tasks are: 
a. LBL Navigation
i. Work with IntuAware and create a new navigation mode to navigate using Long Base Line acoustic beacons.
ii. Conduct at-sea tests using WHOI supplied LBL transponders
b. Oil plume tracking
i. Help IntuAware modify existing MBARI plume tracking algorithm and LRAUV vehicle code to work for oil leak plumes 
ii. Conduct at least two multi-day sea tests of plume tracking missions from Moss Landing using chlorophyll as the oil proxy.
iii. Pack up the WHOI/DHS LRAUV into shipping crates for WHOI to ship to Santa Barbara or TBD Gulf of Mexico location.
iv. Support a five days of LRAUV operations offshore Santa Barbara or TBD Gulf of Mexico location with at least one person on-site plus vehicle remote piloting from MBARI. 
c. Under-ice 
i. Support a three-day deployment at a TBD frozen lake with one person on-site.
ii. Modify existing LRAUV missions to perform acoustic homing using the WHOI DUSBL.
iii. Implement acoustic abort and return home mission.
iv. Perform at least two test deployments using acoustic homing with image validation and acoustic abort and return. 
MBARI Year 6 SOW
	To that end, on a schedule from July 2019 through June 2020, MBARI undertakes to perform 1112 hours of engineering work consisting of the following tasks:
1. Operations Support and Training   	
	 i. Export and help setup LRAUV Dash infrastructure at WHOI 
	 ii. Export and help setup LRAUV data processing pipeline and storage 
	 iii. Conduct two tele-training sessions and support new operators 
2. Vehicle construction and upgrade support
	 i. Improve existing vehicle build documentation.  Add detailed assembly instructions to existing assembly model documents 
	 ii. Provide timely response to questions during remote vehicle assembly 
3. Instrument Integration 
	 i. Help draft requirements and select an appropriate multi-beam sonar
	 ii. Help with the mechanical, electrical integration and help develop the software drivers and data logging
	 ii. Assistance with field testing / mission authoring / and final integration 
4.   Oil plume tracking 
	 i. Work to improve oil plume tracking algorithm and mission based on field trials 
	 ii. Participate and support  5-dayLRAUV operations in Santa Barbara oil seep fields in August 2019 with at least one person on-site plus vehicle remote piloting support from MBARI  
	
5. Under-ice Operations 
	  i. Modify LRAUV Default Mission to support extended under surface (ice) operations including field testing in non-overhead environment 
	 ii. Work with Intuaware to improve acoustic data telemetry and acoustic vehicle command
	iii. Improve existing acoustic homing, line capture and long-term cable docking 
	iv. Participate in two 4 day experiments under ice in a small lake and Lake Michigan

MBARI Year 7 SOW
Appendix to MBARI/WHOI LRAUV agreement – Planned work for Program Year 7, July 1, 2020
1) Plume mapping 
a) Plume Model 
i) Develop standalone application for a static model on BSC 
ii) Augment SeaOwl component to ingest external LCM data in simulate hardware mode - Port existing ocean data sim engine (subset of internal sim) to BSC 
iii) Refine model for three different static plumes
iv) Refine model to change dynamically 
b)  On-board Plume Mapping
i) Refine existing plume mapping behavior 
ii) Test in Monterey with model and upwelling
c) Refine BSC environment for external users
d) Generate example BSC app + documentation 
2) Upgrade vehicle systems 
a) Multibeam sonar integraiton
i) Mechanical integration 
ii) Software integration (power,  missions, behavior, timekeeping, automated wpt ingest from MB system
iii) Develop mapping behavior with MB System input 
b) Inertial Navigation System (INS) integration
i) Mechanical integration 
ii) Software integration (alignment behavior, power, depth, nav, ethernet, DVL, GPS ephemeris)- 
c) Circular DUSBL
i) New double ping option, and some format changes 
ii) Sea trials, testing and refinement 
3) Operations Support
a) New England under ice
b)    Prep, travel (3 engineers), operations 
c) Great Lakes under ice
d)   Prep, travel (3 engineers), operations 
e) Barrow sea tests
f)   	prep 

MBARI Y8 SOW
To that end, on a schedule from July 2021through April 1 2022, MBARI undertakes to perform 620 hours of roll-over tasks and 455 hours of new engineering work described in the following tasks:
Roll-over tasks:
· Circular DUSBL
1. New double ping option, and some format changes - Sea trials, testing and refinement 
· INS integration support
· Operations Support
. Alaska open ocean
.    Prep, travel (3 engineers), operations -
. Great Lakes under ice
.   Prep, travel (3 engineers), operations 
· Meeting time
· [bookmark: _GoBack] –
· 
New 2021 Tasks
· Support new vehicle construction 
· Develop software infrastructure to support the upward-looking DVL for navigation and add an additional safety envelope 
· Improve the vehicle side of the acoustic communication system 
· Perform system integration and testing of the mission planning and execution of waypoints generated by MB System for mapping 
· Write and publish results from field trials in an appropriate journal or conference proceedings.
· Assemble project documentation and submit the final report 
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