Appendix to Joint Development Agreement for the DHS/ADAC

This Appendix (“Appendix”) is by and between Monterey Bay Aquarium Research Institute, with its principal place of business located at 7700 Sandholdt Rd., Moss Landing, CA 95039, a California nonprofit public benefit corporation (“MBARI”), and Woods Hole Oceanographic Institution, with its principal place of business located at 266 Woods Hole Road, Woods Hole, Massachusetts, 02453 (“WHOI”) a private, nonprofit Massachusetts institution to the Joint Development Agreement (“Agreement”) for the DHS/ADAC with effective date as of May 24, 2017.

Except as set forth in this Appendix, the Agreement is unaffected and shall continue in full force and effect in accordance with its terms. If there is conflict between this Appendix and the Agreement the terms of the Agreement will prevail.

MBARI Year 4 SOW

MBARI’s responsibilities towards reaching that goal are to provide designs, software, contacts, and permissions necessary for WHOI to manufacture one operational Tethys System LRAUV specifically for the DHS Arctic Domain Awareness Center project.  The items listed below should be the most recent and updated [as of April 20, 2017] versions of the LRAUV, supporting equipment, and software with the standard sensor configuration (CTD, EcoPuck, DO2 sensor, PAR sensor, and ADCP/DVL). WHOI is responsible for the overall construction, testing, and operation of the vehicle and for any modifications necessary to operate the vehicle at high latitudes and under ice. Hereafter, for administrative purposes associated with this statement of work, this vehicle will be referred to as the “DHS LRAUV”.

To that end, on a schedule from April 2017 through June 2018, MBARI undertakes to:

- Provide a complete set of drawings and schematics for the DHS LRAUV, including mechanical drawings, schematics, wiring diagrams, assembly drawings, complete Bill of Materials (BOMs), and costing estimates for the construction of one and four vehicles based on MBARI’s current cost structure.

- Provide contacts of vendors used for fabrication of parts, and communicate permission to vendors, if necessary per MBARI contract with said vendor, for WHOI to purchase LRAUV services and parts from those same vendors for the DHS project.

- Assemble the following LRAUV sub-assemblies: radio, buoyancy, thruster, actuators, and battery pack given WHOI-purchased parts.

- Provide shop space and technical support for WHOI to assemble the DHS LRAUV.

- Provide access to a 10m deep test tank and nearshore vessel support for vehicle checkout.

- Provide documentation such that it exists for LRAUV testing, calibration, assembly, and servicing fixtures.

- Provide a list of necessary software and licenses required for WHOI to continue independent development of the Tethys System LRAUV code and shore-side software.

- During project-year 3, provide onsite training at MBARI and/or engineering and technical phone consulting to support information transfer to WHOI staff during the transition and first-article fabrication process. To that end, MBARI estimates 80 hours of mechanical engineering, 70 hours of electrical engineering, 40 hours of research specialist, and 50 hours of engineering technician time will be required through June 30th 2017 (end of project-year 3). MBARI will invoice the University of Alaska monthly for work completed with a total through June 2017 not to exceed $40,000.

- During project-year 4 (July 2017-June 2018) provide onsite training, technical consultation, LRAUV assembly and testing support to complete the DHS LRAUV.  MBARI estimates 105 hours of mechanical engineering, 100 hours of electrical engineering, 100 hours of software engineering, 90 hours of research specialist, and 426 hours of engineering technician time will be required through June 30th 2018 (end of project-year 4). MBARI will invoice the University of Alaska monthly for work completed with a total through June 2018 not to exceed $125, 000.

- Provide Tethys System LRAUV and Tethys LRAUV-specific shore-side code for MBARI software during project-year 4.

- Submit quarterly project reports.

- One member of the MBARI DHS project team will participate in the annual project meeting in Washington, D.C.; costs associated with attending that meeting will be reimbursed by the University of Alaska.

MBARI Year 5 SOW

MBARI’s responsibilities towards reaching that goal during Year 5 are to help with the integration of a WHOI Whisker-box cable latch and DUSBL acoustic homing device.  These devices will allow the DHS/WHOI LRAUV to locate and anchor to a vertical cable lowered below the ice to enable recovery of the vehicle in ice covered seas.

To that end, on a schedule from July 2018 through June 2019, MBARI undertakes to:

- Design brackets to hold the whisker box and DUSBL in the nose section of the DHS/WHOI LRAUV.

- Design the clearance hole openings in a longer nose shell to support the whisker box and DUSBL.

- Supply machine drawings required to fabricate the new parts.

- Integrate and test the whisker box and DUSBL in the MBARI test tank and opportunistically offshore MBARI.

Appendix to MBARI/WHOI LRAUV agreement – 16 January 2019

On January 16th, 2019 WHOI requested access to the fabrication drawings and solid models of MBARI’s Launch And Recovery System (LARS) for the LRAUV.  WHOI plans to fabricate a slightly modified version to aid the launch and recovery of the DHS/ADAC funded LRAUV.

Appendix to MBARI/WHOI LRAUV agreement –  Planned work for Year 6, 31 January 2019

On January 31th, 2019 MBARI proposed to the DHS/ADAC a funding request to support the integration of a camera system, refinements to the line capture/acoustic homing system and operational support for oil spill detection off Santa Barbara California and under-ice testing at a TBD location.  All travel expenses to be paid by ADAC.  The acoustic homing system modifications will require outside support from IntuAware.

This work will support WHOI’s DHS supported mission to detect oil under floating sea ice during the period 9/1/18-11/30/19. The specific tasks are:

- LBL Navigation

    - Work with IntuAware and create a new navigation mode to navigate using Long Base Line acoustic beacons.

    - Conduct at-sea tests using WHOI supplied LBL transponders

- Oil plume tracking

    - Help IntuAware modify existing MBARI plume tracking algorithm and LRAUV vehicle code to work for oil leak plumes

    - Conduct at least two multi-day sea tests of plume tracking missions from Moss Landing using chlorophyll as the oil proxy.

    - Pack up the WHOI/DHS LRAUV into shipping crates for WHOI to ship to Santa Barbara or TBD Gulf of Mexico location.

    - Support a five days of LRAUV operations offshore Santa Barbara or TBD Gulf of Mexico location with at least one person on-site plus vehicle remote piloting from MBARI.

- Under-ice

    - Support a three-day deployment at a TBD frozen lake with one person on-site.

    - Modify existing LRAUV missions to perform acoustic homing using the WHOI DUSBL.

    - Implement acoustic abort and return home mission.

    - Perform at least two test deployments using acoustic homing with image validation and acoustic abort and return.

MBARI Year 6 SOW

To that end, on a schedule from July 2019 through June 2020, MBARI undertakes to perform 1112 hours of engineering work consisting of the following tasks:

1. Operations Support and Training

i. Export and help setup LRAUV Dash infrastructure at WHOI

ii. Export and help setup LRAUV data processing pipeline and storage

iii. Conduct two tele-training sessions and support new operators

2. Vehicle construction and upgrade support

i. Improve existing vehicle build documentation.  Add detailed assembly instructions to existing assembly model documents

ii. Provide timely response to questions during remote vehicle assembly

3. Instrument Integration

i. Help draft requirements and select an appropriate multi-beam sonar

ii. Help with the mechanical, electrical integration and help develop the software drivers and data logging

ii. Assistance with field testing / mission authoring / and final integration

4.   Oil plume tracking

i. Work to improve oil plume tracking algorithm and mission based on field trials

ii. Participate and support  5-dayLRAUV operations in Santa Barbara oil seep fields in August 2019 with at least one person on-site plus vehicle remote piloting support from MBARI

5. Under-ice Operations

i. Modify LRAUV Default Mission to support extended under surface (ice) operations including field testing in non-overhead environment

ii. Work with Intuaware to improve acoustic data telemetry and acoustic vehicle command

iii. Improve existing acoustic homing, line capture and long-term cable docking

iv. Participate in two 4 day experiments under ice in a small lake and Lake Michigan

MBARI Year 7 SOW

Appendix to MBARI/WHOI LRAUV agreement – Planned work for Program Year 7, July 1, 2020

- Plume mapping

  - Plume Model

    - Develop standalone application for a static model on BSC

    - Augment SeaOwl component to ingest external LCM data in simulate hardware mode - Port existing ocean data sim engine (subset of internal sim) to BSC

    - Refine model for three different static plumes

    - Refine model to change dynamically

  - On-board Plume Mapping

    - Refine existing plume mapping behavior

    - Test in Monterey with model and upwelling

  - Refine BSC environment for external users

  - Generate example BSC app + documentation

- Upgrade vehicle systems

  - Multibeam sonar integraiton

    - Mechanical integration

    - Software integration (power,  missions, behavior, timekeeping, automated wpt ingest from MB system

    - Develop mapping behavior with MB System input

  - Inertial Navigation System (INS) integration

    - Mechanical integration

    - Software integration (alignment behavior, power, depth, nav, ethernet, DVL, GPS ephemeris)-

  - Circular DUSBL

    - New double ping option, and some format changes

    - Sea trials, testing and refinement

- Operations Support

  - New England under ice

  - Prep, travel (3 engineers), operations

  - Great Lakes under ice

  - Prep, travel (3 engineers), operations

  - Barrow sea tests

  - prep

MBARI Y8 SOW

To that end, on a schedule from July 2021through April 1 2022, MBARI undertakes to perform 620 hours of roll-over tasks and 455 hours of new engineering work described in the following tasks:

Roll-over tasks:

  - Circular DUSBL

      - New double ping option, and some format changes - Sea trials, testing and refinement

  - INS integration support

  - Operations Support

    - Alaska open ocean

    - Prep, travel (3 engineers), operations -

    - Great Lakes under ice

    - Prep, travel (3 engineers), operations

- Meeting time

- Support new vehicle construction

- Develop software infrastructure to support the upward-looking DVL for navigation and add an additional safety envelope

- Improve the vehicle side of the acoustic communication system

- Perform system integration and testing of the mission planning and execution of waypoints generated by MB System for mapping

- Write and publish results from field trials in an appropriate journal or conference proceedings.

- Assemble project documentation and submit the final report

Monterey Bay Aquarium Research Institute	Woods Hole Oceanographic Institution

By: 		By:

Name: 		Name:

Title: 		Title:

Exhibit B - MBARI/WHOI SHARED AND WHOI OWNED TECHNOLOGY

- WHOI/MBARI Shared Technology

  - DUSBL-based acoustic homing

  - DDM-based line capture behavior

  - Under-ice Default Mission

  - Long Baseline Navigation

  - Oil plume tracking

  - Multibeam mapping payload, including Norbit WBS and Phins INS

  - GoPro camera LRAUV integration

  - Helicopter launch

  - Extendable under-ice antenna

  - Digital Keller depth sensor splitter

  - Up/down DVL

  - Single point lifting eye

- WHOI owned Technology

  - DDM docking whisker box system

  - Micromodem acoustic communication system

  - DUSBL line array acoustic homing system

  - Ice buoy acoustic/RF gateway system with anchor and transducer strongback

Exhibit C: MBARI L-RAUV SYSTEM DESCRIPTION

- Tethys LRAUV Vehicle

  - Base platform

    - Tethys vehicle software

    - Tethys operator portal Dash system

    - 300m and 1500m depth rated pressure hulls

    - Low-power computer and motherboard

    - Load-control system, including configurable load control cards

    - Low voltage (3.3, 5,12) and high voltage (24) power supply cards

    - 6 kW-hr secondary battery pack

    - 10 kW-hr primary battery pack

    - Variable buoyancy system

    - Movable mass system

    - Iridium and cellular communication with GPS ultra wideband antenna and bandpass filter module

    - Argos+VHF and MF acoustic relocation modules

    - Inter-vehicle positioning and communication system

    - High efficiency, direct-drive thruster system

    - Oil filled and pressure compensated paired elevator and rudder actuators

    - Drop weight system

    - Backseat computer with software development interface

    - Tethys data visualization software

    - Vehicle service rack

    - Vehicle launch cart

    - Portable vehicle launch and recovery system

    - Core sensor package including Seabird CTD, DO, OBS, Chl, PAR

    - Tethys missions (appendix A), including automated patch tracking, front following, targeted sampling , auto ballast, waypoint navigation.

    - Assembly Bill of Materials and assembly instructions

  - Payloads

    - 3G Environmental Sampler (ESP), 60 archive samples + analytical module

    - CANON water sampler, 15x 100ml

    - Bioluminescence (UBAT)

    - Bioacoustics, Kongsberg EK80, up/down with passive gimbal

    - Plankton imaging, MBARI AyeRIS plantoptic 3D  imaging system

    - Nitrate, ISUS/SUNA

    - Line capture power transfer system

    - DVL-based Terrain Relative Navigation (TRN)

    - Bottom following using forward-looking multibeam sonar

    - Wave-Glider Tow out system

    - Fin-thruster hovering module

    - Planktivore plankton imaging camera

- AUV Docking

  - Side mount line capture system

  - Niobium power transfer

  - Benthos DAT-based acoustic homing and docking

    - This was modified to use the WHOI Micromodem and DUSBL during the DHS project for under-ice applications

Exhibit D.  MBARI LRAUV missions:

75m_mass_elevator_power.xml

DAT_line_with_circles.xml

FDI_faults.xml

FDI_nominal.xml

Homing_pursuit.xml

PitchEnv_test.xml

SendWaterCurrentToShore.xml

SurfaceCurrentCompactModel.xml

TimeoutTest.xml

Waypoint.xml

altitudeServo.xml

ballast_and_trim_hi_gain.xml

boxWaypoints.xml

buoyancy_step_elevator.xml

buoyancy_step_mass.xml

circle_acoustic_backseat.xml

circle_portuguese_ledge.xml

circle_test.xml

circle_virtual_drifter.xml

compact_model_planned_transit.xml

control_test_straight.xml

control_tuning_elevator.xml

dat_test_circles.xml

depthLimit.xml

drag_test_elevator.xml

drift_30.xml

drift_50.xml

drift_75.xml

drift_surface_gps.xml

drift_yo_yo.xml

ell_cal_validation.xml

hotBunk.xml

lineCaptureDepth.xml

lineCaptureDepthUSBLMode.xml

lineCaptureHoming.xml

lineCaptureHomingUpdate.xml

max_speed_step_elevator.xml

passive_acoustic_monitoring.xml

portuguese_ledge.xml

portuguese_ledge_nocomms.xml

profile_station_backseat.xml

profile_station_umodem.xml

sample.xml

sci2_flat_and_level_backseat.xml

sci2_quickGPS.xml

sci2_slow_and_flat.xml

sci2_umodem.xml

speed_step.xml

speed_step_buoyancy.xml

speed_step_elevator.xml

speed_step_elevator_long.xml

speed_step_mass.xml

speed_step_mass_long.xml

spiral.xml

spiral_elevator.xml

spiral_mass.xml

square_control.xml

thruster_cut.xml

thruster_cut_extended.xml

tow_passive.xml

transit_umodem_2k.xml

triangle_control.xml

triangle_control_buoyancy_compare.xml

triangle_control_elevator.xml

triangle_control_mass.xml

triangle_control_speed_compare.xml

Triangle_control_speed_onelap.xml

AbortDrift.xml

BallastAndTrim.xml

CircleWaypointRepeatedly.xml

Docked.xml

LineCapture.xml

MicromodemComms.xml

NeedComms.xml

NeedGPS.xml

Sample.xml

SampleAtDepth.xml

Science.xml

SetNavAcoustic.xml

StandardEnvelopes.xml

Surface.xml

SurfaceCommsShort.xml

SurfaceCommsSplit.xml

SurfaceCommsUpdate.xml

SurfaceGPS.xml

SurfaceSafety.xml

oldBallastAndTrim.xml

PowerOnly_on.xml

SCPI_on.xml

ballast_and_trim.xml

calc_cb_cg.xml

calibrate_sp3003D_compass.xml

calibrate_sparton_compass.xml

depth_test.xml

line_capture_homing_lab.xml

old_ballast_and_trim.xml

pressure_vessel_closeout.xml

rotate_sampler.xml

run_backseat_on_surface.xml

run_science_on_surface.xml

sample.xml

sample_lab.xml

sensor_check.xml

tank_ballast_and_trim.xml

tank_ballast_and_trim_backseat.xml

Tracking_on_surface.xml

ml

acoustic_keepstation_camera.xml

canon_esp_bowtie.xml

canon_esp_box.xml

canon_esp_trianguloid.xml

circle_acoustic_contact.xml

cork_and_screw_2.xml

depth_sampling.xml

depth_sequence_sampling.xml

drift.xml

esp_sample_at_depth.xml

esp_sample_at_threshold.xml

esp_sample_station.xml

front_tracking_2D.xml

isotherm_depth_canon.xml

isotherm_depth_sampling.xml

mbts_sci2.xml

profile_station.xml

sample_depth_rate.xml

sci2.xml

sci2_flat_and_level.xml

smear_sampling.xml

smear_sampling_front.xml

smear_waypoint_sampling.xml

smear_yoyo_camera.xml

smear_yoyo_sampling.xml

spiralSample.xml

spiral_cast.xml

thermocline.xml

trackFigure4.xml

trackPatch.xml

trackPatchFDOM.xml

trackPatchRhod.xml

trackPatch_yoyo.xml

keepstation.xml

keepstation_3km.xml

keepstation_orig.xml

transit.xml

transit_1km.xml

transit_2km.xml

Transit_3km.xml

WHOI Missions:

joystick_backseat.xml

DefaultUnder.xml

DefaultUnderTimeout.xml

DefaultWithUndock.xml

StartupUnder.xml

profile_stationUnder.xml

sci2Under.xml

transitUnder.xml

trackPatchOil.xml

trackStarOil.xml

LBLTest.xml

DUSBL_Tracking.xml