Appendix to MBARI/WHOI LRAUV agreement – 18 May 2018

[bookmark: _GoBack]On May 18th 2018 MBARI and WHOI jointly proposed to the DHS/ADAC a funding request to support the integration of WHOI’s line-capture Whisker Box and DUSBL devices onto MBARI’s Long Range AUV.  MBARI engineers will design how the WHOI components can be integrated onto the LRAUV. Integration of these components onto the LRAUV will support WHOI’s DHS supported mission to detect oil under floating sea ice during the period 9/1/18-11/30/19. The specific tasks are: 
a. Design bracketry to mount the WHOI Whisker Box and DUSBL into the nose of the LRAUV. (80 hours)
b. Support the test and validation the Whisker Box and DUSBL (13 hours)

