Exhibit A
 Statement of Work

WHOI will use reasonable research efforts to develop and demonstrate a system for conducting and reporting oceanographic measurements near a wind power turbine using an autonomous underwater vehicle. WHOI plans to use a Tethys System Long Range Autonomous Underwater Vehicle (“LRAUV”) as it is well-suited for overcoming the many challenges faced, especially for longer duration, remote operations.

MBARI’s responsibilities towards reaching that goal are split between new software development and operations support.  All of the proposed work will be completed by December 2024.

To that end, on a schedule from July 2024 through December 31st 2024, MBARI undertakes to perform 70 hours of engineering work described in the following tasks:

New Software Development:

  - Develop a new, or modify an existing LRAUV mission to support yet un-specified mission goals.  Mission goals will be proposed by WHOI science PIs.: 33 hrs

  - Meeting time – 5 hrs

Operations Support

- On-call super-user 20 hrs

- On-call mechanical/electrical support – 5 hrs

- Planning and logistics support 10 hrs