YR7 Scratch budget LRAUV

April 1, 2020

YR7 Overall Tasks:

- Complete Long-BaseLine (LBL) navigation software and test in Woods Hole waters on Polaris, LRAUV-1 with two gateway buoys and the third used as a USBL dock.  LBL can be configured to be HF (25 kHz) or LF (10 kHz) prior to deployment ($50,000, testing including labor and ship time)

  - LBL navigation will allow LRAUV to improve its navigation capability to help ‘pinpoint’ targets in the water column as well as under-ice and on the seafloor.  For example, LBL capability will allow the new sonar payload to create accurate ‘maps’

  - Intuaware software development for vehicle-side LBL ($12,000)

  - WHOI software engineer support ($150,000) (become familiar in source code for WHOI dependency outside MBARI).

- Open water test sonar payload and mapping tool capability using LBL and off-the-shelf mapping tools (50,000 for mapping missions and software development as well as use of off-the-shelf mapping software for ‘quick’ maps)

- Build second docking nose and DUSBL system with long nose configuration to match Polaris ($80,000)

- Purchase remaining science and navigational sensors ($100,000)

- Evaluate low cost IMU for backup to onboard magnetic compass (expect high-latitude interference, therefore a low-cost, low-power IMU allows or risk mitigation ($15,000)

- Evaluate alternative power sources (solar, turbines, etc.) for Arctic buoys (will need to extend battery life ($15,000)

- Redesign vehicle antenna for under-ice environment and build lot ($55,000)

- Finish Build-2, configure and bench test ($225,000 (labor)

- Aux gear for build 2 (tracking gear, carts) ($80,000)

- Open water testing and training of systems (MBARI/WHOI/USCG) ($100,000)

- Barrow Summer Tests ($45,000) includes shipping one way and not OTS (will be YR8)

- New England ice tests ($100,000)

- Great Lakes ice test ($250,000) includes shipping and OTS estimate

- Oil sensor evaluation and testing in Ohmsett ($35,000)

- Participate in project meetings and project management, oversight, training ($150,000)

- ROS and simulator interface ($100,000 quote from MBARI)

- EK80 purchase and integration (65K sonar, labor 25K)

| Task | Labor | Stuff/Travel | Total |
| --- | --- | --- | --- |
| LBL Capability | 50,000 | 12000 |  |
| Software | 150000 |  |  |
| Sonar | 50000 |  |  |
| Ship time for testing |  | 25000 |  |
| FE Whisker nose* | 20000 | 50000 |  |
| WHOI shop support | 10000 |  |  |
| IMU evaluation | 15000 | 8000 |  |
| Equipment* sensors |  | 90000 |  |
| Alternate pwr charge | 15000 | 5000 |  |
| Antenna redesign | 30000 | 40000 |  |
| Build 2 and aux gear | 225000 | 50000 |  |
| Testing/Training/Travel | 100000 | 20000 |  |
| New England Ice Tests | 65000 | 35000 |  |
| Great Lakes Tests | 165000 | 85000 |  |
| Barrow Summer Test | 25000 | 20000 |  |
| Oil sensor evaluation | 25000 | 10000 |  |
| Management, PI meetings, training, documentation | 150000 |  |  |
| ROS outside services |  | 100,000 |  |
| EK80* | 25000 | 65000 |  |

*no MTDC