Cruise Operations for Bioinspiration Lab Cruise Aug 14 - 20 2019

Location

Midwater 1

Limits

- 1500 m depth

- Day operations only

- 1-2 days for testing?

Daily Ops

- Doc Ricketts in the morning

- Mini ROV from 2-6 pm

Objectives

- Test EyeRIS hardware on MiniROV in midwater

  - Light levels and exposure times

  - Vehicle motion

  - General operations and data visualization

- Perform in situ calibration

  - Image planar target at different angles at operation depths

- Midwater PIV / plankton imaging

  - Jellies, siphs, tomopteris

  - Stopping at different depths during a profile do that on the upcast

- Collect data to inform AUV operations

  - Ideally two distinct water masses

  - Prioritize vertical transects

  - Vertical profiles at different speeds

    - Below the photic zone

    - 1000 m depth if possible

    - Minimum of ~ 5 m/min up to 60 m/min

      - Speed limited by exposure time and sampling

  - Midwater transects

    - Discrete depths with horizontal transects

    - Horz slice like midwater group

      - Min - max - step