| OUTCOME TABLE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Due Date | Act / Ind |  | Description | Linked to Requirement | Contingent on Payment # | % Complete | Progress Report |
| 06/30/2021 | OUTCOME 1: With a new underwater imaging system, scientists can directly observe and quantify fluid motion, particles, and living organisms at high temporal and spatial resolution in three dimensions. |  |  |  |  |  |  |
| 12/30/2018 | Output 1.1: Procurance and testing of new imaging hardware in the laboratory. |  |  |  |  |  |  |
|  | 1.1.1 |  | Purchase imaging hardware (cameras and lighting) and set up in laboratory. |  |  |  |  |
|  | 1.1.2 |  | Collect/construct moving targets for in-lab imaging evaluation. | 1.1, 1.2, 1.4, 1.6 |  |  |  |
|  | 1.1.3 |  | Synthesize data using purchased and in-house software. | 1.3, 1.5 |  |  |  |
| 06/30/2019 | Output 1.2: Packaging of instrument hardware suitable for deploying the imaging device to 4000 m depth on a cabled platform. |  |  |  |  |  |  |
|  | 1.2.1 |  | Design mechanical, electrical, and software system for imaging device. |  |  |  |  |
|  | 1.2.2 |  | Conduct design review and address concerns and incorporate suggestions into design. |  |  |  |  |
|  | 1.2.3 |  | Build instrument using mechanical, electrical, and software design. | 2.3, 2.6, 2.7 |  |  |  |
| 12/30/2019 | Output 1.3: Demonstration of the instrument’s functionality on a cabled, Remotely Operated Vehicle (ROV) platform. |  |  | 2.1, 2.2, 2.4, 2.5 |  |  |  |
|  | 1.3.1 |  | Test individual components in situ (e.g., cameras and lighting) to ensure functionality. |  |  |  |  |
|  | 1.3.2 |  | Verify imaging instrument’s measurements using DeepPIV and a known velocity field (e.g., vortex ring generator) in situ. |  |  |  |  |
|  | 1.3.3 |  | Collect 3D imagery of (1) particle fields during vertical transect, (2) particle fields around a midwater target, and (3) particle fields around a benthic target. |  |  |  |  |
| 06/30/2020 | Output 1.4: Packaging of instrument hardware suitable for deploying the imaging device to 2000 m depth on an autonomous platform. |  |  |  |  |  |  |
|  | 1.4.1 | Design mechanical, electrical, and software system for autonomous imaging device. |  |  |  |  |  |
|  | 1.4.2 | Conduct design review and address concerns and incorporate suggestions into design. |  |  |  |  |  |
|  | 1.4.3 | Build instrument using mechanical, electrical, and software design. |  | 3.1, 3.2, 3.3, 3.4, 3.5 |  |  |  |
| 12/30/2020 | Output 1.5: Deployment of instrument hardware on a long-range autonomous underwater vehicle (LRAUV). |  |  | 3.6 |  |  |  |
|  | 1.5.1 |  | Test individual components in situ (e.g., cameras and lighting) to ensure functionality. |  |  |  |  |
|  | 1.5.2 |  | Verify imaging instrument’s measurements using DeepPIV and a known velocity field (e.g., vortex ring generator) in situ. |  |  |  |  |
|  | 1.5.3 |  | Collect 3D imagery of particle fields during horizontal and vertical transects on the LRAUV. |  |  |  |  |
| 06/30/2021 | Output 1.6: Synthesis of results. |  |  |  |  |  |  |
| 11/01/2018 | 1.6.1 |  | Convene scientific team for all-hands kick-off workshop to discuss project plan, laboratory experiments, and brainstorm how the overall effort may be ultimately synthesized and shared with the research community to broaden awareness of the imaging technology. |  |  |  |  |
| 02/30/2019 | 1.6.2 |  | Convene team for preliminary design review on the cabled imaging system. |  |  |  |  |
| 02/01/2020 | 1.6.3 |  | Present cabled instrument development and science use cases at Ocean Sciences meeting. |  |  |  |  |
| 02/30/2020 | 1.6.4 |  | Convene team for preliminary design review on the autonomous imaging system. |  |  |  |  |
| 02/01/2021 | 1.6.5 |  | Present autonomous instrument development and science use cases at Ocean Sciences meeting. |  |  |  |  |
| 02/30/2021 | 1.6.6 |  | Convene team for all-hands synthesis workshop. |  |  |  |  |
| 06/30/2021 | 1.6.7 |  | Submit an instrument methods and verification paper for publication with all PIs as authors. |  |  |  |  |

| GRANT PAYMENTS & REQUIREMENTS |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| GRANT PAYMENTS |  |  | GRANT REQUIREMENTS |  |  |  |
| (A) Scheduled Payment Date | (B) Payment Number | (C) Amount | (D) Requirement Due Date | (E) Type of Requirement | (F) Description of Report / Activity | (G) Contingency for release of Payment # |
| 07/01/2018 | Payment #1 | $474,397 | 06/25/2018 | Signed Contract | Receipt of fully signed and executed Grant Agreement. | Payment #1 |
| 08/01/2019 | Payment #2 | $461,179 | 07/01/2018 | Project Start |  |  |
| 08/01/2020 | Payment #3 | $338,790 | 10/01/2018 | Meeting | All-hands kick-off meeting including Foundation staff to discuss project goals, PI responsibilities, and how the effort will be synthesized. | Payment #2 |
|  |  |  | 03/01/2019 | ER Annual (Narrative and Financial) | The ER Annual Report must cover the period 07/01/18 – 12/31/18 and include a (a) narrative report, (b) financial report, and (c) statement in the narrative report confirming that the organization has fully complied with the Grant Agreement. Please see the paragraph titled “Grant Reports” in the Grant Agreement for more detailed requirements for ER Annual Reports. | Payment #2 |
|  |  |  | 07/01/2019 | Interim Narrative Report | Brief (1-2 page) project update describing progress towards achieving the grant objectives and project challenges. | Payment #2 |
|  |  |  | 07/01/2019 | Cash position statement | Cash balance report reflecting expenditures to date, grant funds remaining, and accrued interest. | Payment #2 |
|  |  |  | 01/15/2020 | Data Sharing Update | Public release of methods, protocols, and experimental data generated during Year 1, per provisions in data sharing plan. | Payment #3 |
|  |  |  | 02/15/2020 | Meeting | Interim meeting (phone or in-person) including Foundation staff to discuss project goals, PI responsibilities, and how the effort will be synthesized. | Payment #3 |
|  |  |  | 03/01/2020 | ER Annual (Narrative and Financial) | The ER Annual Report must cover the period 01/01/19 – 12/31/19 and include a (a) narrative report, (b) financial report, and (c) statement in the narrative report confirming that the organization has fully complied with the Grant Agreement. | Payment #3 |
|  |  |  | 07/01/2020 | Interim Narrative Report | Brief (1-2 page) project update describing progress towards achieving the grant objectives and project challenges. | Payment #3 |
|  |  |  | 07/01/2020 | Cash position statement | Cash balance report reflecting expenditures to date, grant funds remaining, and accrued interest. | Payment #3 |
|  |  |  | 01/15/2021 | Data Sharing Update | Public release of methods, protocols, and experimental data generated during Year 2, per provisions in data sharing plan. |  |
|  |  |  | 03/01/2021 | ER Annual (Narrative and Financial) | The ER Annual Report must cover the period 01/01/20 – 12/31/20 and include a (a) narrative report, (b) financial report, and (c) statement in the narrative report confirming that the organization has fully complied with the Grant Agreement. Please see the paragraph titled “Grant Reports” in the Grant Agreement for more detailed requirements for ER Annual Reports. |  |
|  |  |  | 04/01/2021 | Meeting | All-hands synthesis meeting including Foundation staff to discuss project findings and how the effort will be synthesized. |  |
|  |  |  | 06/30/2021 | Project End |  |  |
|  |  |  | 01/15/2022 | Final Data Sharing Update | Public release of all methods, protocols, and experimental data generated during the project, according to the data sharing plan. |  |
|  |  |  | 03/01/2022 | ER Final (Narrative and Financial) | The ER Final Report must cover the entire grant period from the date of the first Grant payment until all Grant funds are spent in full or the Grant is otherwise terminated, and include a (a) narrative report, (b) financial report, and (c) statement in the narrative report confirming that the organization has fully complied with the Grant Agreement. |  |

See Column (G) for the requirements that are contingencies for release of payments.