MBARI Budget Justification:

Direct Labor: MBARI uses a 3% escalation rate for direct labor for out years.

| Name, Role | Duration | Tasks |
| --- | --- | --- |
| Kakani Katija, PI | 1 month per year, all years | Define requirements, science use case data analysis, generate publications, attend conference presentations |
| Henry Ruhl, Co-PI | 1 month per year, all years | Define requirements, science use case data analysis, generate publications, attend conference presentations |
| Alana Sherman, Co-PI and Electrical Engineer | 2 months in Y1,2; 1 month in Y3 | Define requirements, assist with development, science use case data analysis, generate publications, attend conference presentations |
| TBD Research Engineer, Project Manager | 12 months per year, all years | Project management, assist with development, data analysis, generate publications, attend conferences |
| Denis Klimov, Electrical and Optical Engineer | 2 months in Y1,2; 1 month in Y3 | Electrical engineering development, science use case data analysis |
| Jon Erickson, Mechanical Engineer | 1 month in Y1,2; 0.25 months in Y3 | Mechanical engineering development |
| Rich Henthorn, Software Engineer | 2 months per year, all years | Software engineering development, integrate SDK with MBARI workflows |
| Tom Marion, EE Technician | 0.5 months per year, all years | Electrical engineering development |
| Frank Flores, ME Technician | 0.5 months per year, all years | Mechanical engineering development, assist with deployments |
| TBD, Postdoctoral Fellow | 12 months in Y2,3 | Assist with deployments, science use case data analysis, generate publications, attend conference presentations |
| TBD, Intern | 3 months per year, all years | Assist with deployment; science use case data analysis |

Fringe Benefits and Indirect Costs:

Fringe benefits are calculated based on MBARI’s established rates. The base is labor dollars and the pool costs consist of payroll taxes, health benefits, retirement benefits, workers compensation, and leave. The rate for full-time regular employees is 58.5%.

MBARI’s institutional Indirect Cost Rate is 12.5% MTDC. The base excludes capital items, participant support costs, internal ship time, and subcontract costs exceeding the first $25K of each subcontract.

Materials and Supplies:

Testing equipment/supplies: These items will support mechanical and electrical development of EyeRIS on ROV MiniROV during years 1 and 2, and development of autonomous EyeRIS system in year 3.