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May 10, 2010

Deirdre Whalen and Erica Burton

Monterey Bay National Marine Sanctuary 

299 Foam Street Monterey, CA  93940

Kate Huckelbridge

California Coastal Commission

45 Fremont Street, Suite 2000 San Francisco, CA 94105

Jane Smith

California State Lands Commission 100 Howe Avenue, Suite 100-South

Sacramento, CA 95825-8202

RE: 
Monterey Bay Aquarium Research Institute (MBARI) MARS Cable Monitoring

Dear Deirdre, Erica, Kate and Jane:

The first MARS cable route survey was to have taken place within 18 months of our completion of a Post-Lay Burial Survey (PLIB; March 16, 2007 through June 7, 2007).  Within 10 months we completed this re-survey of the entire cable route using MBARI’s R/V Point Lobos and remotely operated vehicle (ROV) Ventana.  Observations were conducted between November 30, 2007 and April 1, 2008. We have been gathering data for the third survey since January 2010, and have gone to sea 16 days, three of which were aborted due to severe weather conditions. Additionally, seven dives had to be aborted due to poor visibility, and some sites were revisited 2-3 times checking for better conditions. Despite fighting the elements, we have just completed gathering data for the next report. As with previous surveys, we verified that the cable is still buried to the extent indicated during the PLIB survey (Figure 1).  Preliminary observations are that the location of the cable remains the same, with no evidence of strumming or other movement. The cable is still buried with no trace of habitat disturbance in shallow sandy areas (roughly 50 % of the route, Figure 1). In most other areas, habitat disturbance is less evident compared with the previous surveys and sediment is settling into the trench.  The number of skates found near the cable at 324 m now appears normal.

We are analyzing video and sample data for our Impacts Assessment (Figure 2) and the fully detailed report discussing the biological, geological, and ecological impacts will be submitted within six months of current survey completion date.  Copies of ROV video footage of the entire route will be provided at that time.  Please contact us if you have questions or need additional information prior to our next report.

James P. Barry
Linda Kuhnz
Monterey Bay Aquarium Research Institute 
7700 Sandholdt Road 
Moss Landing, CA 95039 
Phone: (831) 775-1726 barry@mbari.org 


[image: image1.png]MONTEREY BAY AQUARIUM RESEARCH INSTITUTE

7700 Sandholdt Road; Moss Landing, CA; 95039-9644; tel: 831-775-1700; fax: 831-775-1620




[image: image2.emf] 

Figure 1.  Map of the MARS cable route showing position and burial status.
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Figure 2.  Map of MARS cable route showing locations of EIR Cable route samples & video, and study sites for MARS biological and geological studies.  
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