TO:
Doug Au

FROM: Gene Massion

DATE: March 29, 2007

SUBJECT: Contract work for Aaron Marburg

Here is a list of tasks I can see Aaron working on effectively as a contractor.  The next step would be to get Aaron to review these numbers.  I’ll send them to him in a few weeks when he gets settled.

1) MARS Operation and maintenance Manual

a. Review existing documents
20 hours

b. Develop outline


15 hours

c. Work with partners as necessary
40 hours

d. Overview



10 hours

e. DCS




30 hours

f. OBC




30 hours

g. LV




24 hours

i. Assumes UW stuff is in pretty good shape

h. MV




10 hours

i. Assumes ASN and Ed will do most of the work

i. Mechanical



24 hours

j. Other




24 hours

2) MARS Drawing tree

a. Generate outline 


24 hours

b. Organize directories 

20 hours

