TO:
Doug Au

FROM: Gene Massion

DATE: March 29, 2007

SUBJECT: Contract work for Aaron Marburg

Here is a list of tasks I can see Aaron working on effectively as a contractor.  The next step would be to get Aaron to review these numbers.  I’ll send them to him in a few weeks when he gets settled.

1) MARS Operation and maintenance Manual

a. Review existing documents
20 hours

b. Develop outline (table of cont.)
15 hours

c. Rough draft using only existing
 24 hours

material

d. Work with partners as necessary
40 hours

e. Introduction (overview)

10 hours

f. DCS




20 hours

g. OBC & timing


30 hours

h. LV




20 hours

i. Assumes UW stuff is in pretty good shape

i. MV




8 hours

i. Assumes ASN and Ed will do most of the work

j. Computing infrastructure

k. Shore side

l. Mechanical



20 hours

m. Other




20 hours

2) MARS Drawing tree

a. Generate outline 


10 hours

b. Organize directories 

20 hours

