Thursday, April 2, 2004

Attending: 

Objective: 

Review status of MBARI-CIMT deployment 

Agenda:


Important Dates: 


- Deployment June 3 (8 Weeks!)

- Instruments and Cables due next week

- Open Can Test: first week of May


- Closed Can Test: second week of May

Mooring Location (Lat, Lon, Rad)

Permits

Anchor and recovery system

MOOS Orders

· Batteries

· Power system parts

· Battery boxes

· End caps

· Foam

· Elevator

MMC

· 4 GB CF testing

· DPA qty and delivery schedule (OK for SIAM, OSG?)

Controller Build

· Chassis (number, type, test chassis config)

· Electronics

· End caps, bulkhead connectors

· What is in MMC can

Instruments

· ADCP wiring (will use 1 internal, 2 external battery packs, 400 wH each)

· 5m collector occluded by buoy?

· Power can puck location

· SOON/Orbcomm/CO2

· Connectors and cables

· Mechanical mounts (instrument, antenna)

· Data collection and telemetry

· ADCP memory check

· CTDs (IM,SM,ICC)

· Metsys sensors

· Radiometer bracket design

Instrument Cables

· Puck connector de-mating force

Radio Infrastructure

· Radios, housings, brackets

· Antenna height

· OK to mount on ring w/ antennas on cans?

· Other masts

· GPS

· Windbird

· Reset can

· orbcomm

· Radar reflector?

· Radiometer?

Cabling review (day,time; lance, mike, paul, zorba)

Pucks

· Molded puck tooling

· Non-iso pucks 

· will they work for CIMT?

· can we use iso pucks as non-iso?

· tooling status

· is there enough iso puck h/w

· hard housing status

· molded puck cable life (need to replace ea deployment?)

SIAM

· metadata handling

· power management

· radiometer service

· class versioning

· system configuration

· multiple copies of portal on one machine

· thread accumulation

SSDS

· data description

· user interface design

· metadata capture tool

Deployment System

· what do we need to track

Who does what

MOOS: Deliver MOOS mooring components and provide integration support

· Power system

· power system electronics

· power can housing

· solar panels

· cables 

· batteries

· Mooring Controller

· MMC electronics (backplanes, sidearms, DPAs)

· MMC housings (incl bulkhead connectors?)

· MMC chassis (incl extension rack)

· Instrument Pucks

· Puck electronics (non-isolated)

· Puck housings (incl connectors?)

· Molded puck tooling

· Mooring Structure

· Float

· Elevator

· Tower

· Integration support

· Assist with wiring diagrams

· Mechanical drawings

· Design selected mounting brackets

· Co-design anchor, mooring cable and recovery system

OSG: Build, deploy mooring and provide maintenance support

· Cabling and connectors (which ones)

· Radio infrastructure (eric) 

· Purchase radios, housings, cables and connectors

· Mooring cable, anchor and recovery system

· Instrument mounts

· System Integration and Test

· Chassis wiring

· Instrumentation

· Metsys

· Compass

· Anchor and cable components

· Buoy stand-up support

· Deployment system

· Ship

· Winch

· Recovery system

Action Items:

Chavez:

Headley:

OSG:

MOOS:

SIAM: 

SSDS: 

