Notes from AUV Docking Meeting 2 December 2004

Attendees:

Jim Bellingham

Tom O’Reilly

Lance McBride

Jon Erickson

Thomas Hoover

Michael Godin

Yanwu Zhang 
Review of software by Tom O’Reilly.


Huxley by Bluefin maybe option


It has Mission Planning, Dash Board, etc features


Not clear if it is still beta.


Not clear if source code is available or it that is an issue.


Should ask for demo of this software at Bluefin next week

Reviewed cost spread sheet, needs further development to break out items by functional groups of


Fairing, Frame, Housein


Locating Devices (for finding it )


Guidance, Navigation (so it will know where it is)


Propulsion and Control


Wet Cables and Connectors


Communications

Determined need to establish budgets for weight and for power, Rob and Lance will address this.

Need to look at following questions, in no particular order:

· Obstacle Avoidance for near-bottom ops, is Rob McEwen working this?

· Is internal Parosci better than current external Parosci?

· Do we need GPS?  Concerned about effectiveness of GPS antenna in saltwater dielectric.

· What do we do for LBL?  Existing board set is obsolete.

· What flotation do we need?

· How much energy do we need per (60km) mission?

· Fairing vs internal frame.  Can we bring the cost down?

· What housing can we eliminate and what problems would this cause?

· Do we need DVL?

· Can we find acceptable AHRS which is lower cost?

