CANbrick Schedule

Due Date
Task
Who_______

11-June
Complete the BOM
JC

12-June
Verify components on BOM
Mark

12-June
Set up order spreadsheets for each vendor
JC

12-June
Specify PCB directives
Mark

13-June
Order all components
Mark

13-June
Update schematic with correct footprints
JC

13-June
Update PCB and re-route with new rules
JC

15-June
Print routed board for clearance and footprint checking
JC

15-June
Welcome Elizabeth
JC & Mark

15-June


