AUV Docking Kick-Off Meeting

11 February 2003

Surface Commons

10:00 - 11:00

Formal Invitations to: John Ryan, Keith Raybould, Mark Chaffey, Jim Bellingham, Bill Kirkwood, Hans Thomas, Tarun Podder, Farley Shane, Andy Hamilton, Rob McEwen, Rich Henthorn, and Ed Mellenger

Informal Invitations to: the rest of the MBARI community

The purpose of the meeting is to kick-off MBARI project# 900393, AUV Docking, which is a sub-system of the MOOS project. At the meeting, I will be presenting a list of people involved with the project, some concepts of operation, a rough schedule of milestones, budget information, and the work breakdown structure for this year.

AUV Docking Meeting Notes from 11 February 2003

People Present: Mark Sibenac, Ed Mellenger, Tarun Podder, Rob McEwen, Farley Shane, Andy Hamilton, Hans Thomas, Bill Kirkwood, Keith Raybould, Jim Bellingham, Rich Henthorn, John Ryan, Mike Parker

The powerpoint presentation can be found at \\polarbear\docking\Meetings\AUV-Docking-Kick-Off-2003-02-11.ppt These meeting notes and all future ones can be found in this directory \\polarbear\docking\Meetings\ 

Here are some comments made during the meeting:

Keith-
There is no longer a subsurface float on the MOOS Mooring.

Bill-
The concepts of operation should play a key role in determining the functional requirements.

Sib-
Bill put together a nice set of Concepts of Operation. The link is here \\Polarbear\docking\Docking_Documents\MOOSDocking.ConOps.revE.doc 

Jim-
Don’t involve the AUVUC until June during the functional requirements review.

Jim-
An external web page is important so outside institutes and collaborators can see what we are doing.

Bill-
When we set up the web page, dedicate a webmaster to maintain it.

Sib-
I want to store all project documents on the polarbear file server, and not create an internal web page. The Samba share is \\Polarbear\docking\
Bill-
The dock should accommodate other AUVs besides ours; i.e. REMUS, ABE, and ABE II should be able to dock.

Sib-
The requirement so far reads “Shall be capable of capturing and releasing non-hovering, survey class AUV(s).” That means there is no requirement for a hover capability on the AUV. It does not limit the dock to only MBARI vehicles.

Tarun-
Eurodocker is being commercialized by an Italian company.

Ed-
If there is a concept of shuttling power between a mooring/cabled dock and a RIN/BIN, make the power requirement to go both ways on the dock.

Ed-
The OASIS moorings are swapped once a year. The MOOS mooring is designed for a 3 year life span at sea, with once a year servicing visits to clean barnacles and biofouling.

Jim-
We need to set a target for percentage success at docking.
Keith-
Will there be regularly scheduled meetings? Sib’s reply was that the general meetings will take place every 2-3 weeks until June when the project really ramps up. Then the meetings will occur weekly.

