AUV Docking Meeting 

Thursday, 17 June 2004 

MBARI Surface Commons Room 

09:00 - 10:00 

Attendance: Mark Sibenac, Tarun Podder, Hans Thomas, Keith Raybould, Ed Mellinger, Farley Shane, Rob McEwen, Rich Henthorn

1. AUV test plan for next week

a. Tue(22)-Thur(24): Multibeam sea trials

b. Fri(25), Mon(28)-Tue(29): Docking sea trials

i. Test ranging function of acoustic modems

ii. Measure background noise of modem transducer

iii. Attempt some homing with acoustic ranging

2. Results of ranging tests in tank with acoustic modem

a. Spread spectrum ranging

i. Worked 43% of the time in test tank

ii. Test tank is not a good environment for acoustics

b. CW tone ranging to TR-7000 transponder

i. Did not work at all from AUV, worked from deck box

3. Mount transducer to Zephyr and test ranging in harbor on Friday

a. Rich has acoustic modem framework from Bluefin, compiled and working on Dorado vehicle - need to update it to do ranging

i. Log Doppler measurements if they exist

ii. Log AGC

iii. Log range measurements

4. Homing algorithm development

a. Tarun presented a few slides on how it works

b. Need to write a behavior to home with acoustic range measurements

5. ALTEX refurbishment task list
a. Mark presented a list of tasks to get the ALTEX vehicle into an operational state, along with a wish list of items – need to check with DMO on whether we can use their spare parts to rebuild the vehicle
b. The list is located in <\\tornado\ProjectLibrary\900393_AUV_Docking\Docking_Documents\Vehicle\2004-06-17-ALTEX-Refurb.doc>
Notes location: <\\tornado\ProjectLibrary\900393_AUV_Docking\Meetings\2004-06-17-Meeting-Notes.doc>
