Gulper meeting notes Feb 9, 2007

In attendance: Alana Sherman, Larry Bird, John Ryan, Tom O’Reilly, Rob McEwen, Jose Rosal, Fred Py

1. Announcements:

a. Friday 9am in Surface will be our regular project meeting time

b. We repeated testing of the new sampler on Ventana on Tuesday, there was a larger air bubble than usual, we will try sending it out again at a different angle to see if air was entrained- still need to do this
c. What about J-box for mid-section??

2. Upcoming ship dates: Feb 26,27, Apr 3,4 

a. Can we really make Feb 26??
3. Mechanical tasks:

a. Waiting for sampler end caps
b. Waiting for sampler bodies, being vapor polished

c. integrate pin puller (Larry)

d. ‘wine corker’ almost done (Larry)

e. Redesign pin puller housing (Farley)

i. increase the dimension to avoid cracking

ii. increase spacing between connectors

iii. threading needs to be deeper

iv. diaphragm holes need to be bottom taped

v. Jose will write up complete list of changes

4. Electrical tasks

a. Will put together order for connectors (Jose)

b. More boards not necessary, we have 6 built and 7 blank (Jose)

c. Cables need to be sized and potted once Larry mounts pin pullers in midbody, all cables are in (Jose)

5. Software tasks

a. Node controllers, need to figure out why 2nd controller not firing in AUV- Still waiting for Hans (Alana/Hans)

b. Fred is continuing to evaluate the clusting algorithm and will provide references for Rob and Tom

c. Software people met and come up with a plan for the software interface (Tom, Rob, Fred)

d. Will schedule a meeting with Hans as soon as possible to discuss interface plan. (Tom)
e. Will integrate software with new hydroscat, should have some initial results. New calibration file is different from previous one. (Fred)

f. Schedule meeting with scientists to make sure we understand all their sampling needs, maybe Fred could also present clustering work to them. (Alana will schedule meeting next week)

