Gulper meeting notes Jan 12, 2007

In attendance: Alana Sherman, Larry Bird, John Ryan, Farley Shane, Tom O’Reilly, Rob McEwen, Jose Rosal, Fred Py

1. Announcements:

a. Friday 10am in tank view will be our regular project meeting time

b. Salinity samples from the following dives were destroyed: 12/12/06, 1/4/07, 1/7/07. We will need to repeat the experiment on Ventana

c. New double spring action sampler worked well on Ventana, filled in less than 1.5 sec and is now a full 2L

2. Upcoming ship dates: Feb 26,27, Apr 3,4 
3. Mechanical tasks:

a. Check on quote for sampler end caps (Larry)

b. Waiting for sampler bodies, being vapor polished

c. integrate pin puller (Larry)

d. Build ‘wine corker’ to cock samplers (Larry)

e. Redesign pin puller housing (Farley)

i. increase the dimension to avoid cracking

ii. increase spacing between connectors

iii. threading needs to be deeper

iv. diaphragm holes need to be bottom taped

v. Jose will write up complete list of changes

4. Electrical tasks

a. Inventory boards and parts (Jose)

b. Make more boards if nesc (Jose)

c. Cables need to be sized and potted once Larry mounts pin pullers in midbody (Jose)

5. Software tasks

a. Node controllers, need to figure out why 2nd controller not firing in AUV (Alana/Hans)

b. Fred is continuing to evaluate the clusting algorithm and will provide references for Rob and Tom

c. Software people will meet and come up with a work plan for the year (Tom, Rob, Fred)

d. Schedule meeting with scientists to make sure we understand all their sampling needs, maybe Fred could also present clustering work to them. (Alana will schedule meeting, will try for Friday at 11- after our usual meeting)

