Gulper meeting Feb 23, 2007

Attending: John Ryan, Hans T, Larry, Alana

Zephyr ship days, engr. test: March 19 (CTD) March 21,22, Apr 3,4, 

Zephyr science test days: April 10,11 (Vrijenhoek/Jones) Apr 26, 30 (24), May 2,3 

Operational: 

1. How do we identify which sample is which

2. How are we going to handle all the water- 

a. For science test ‘the responsible scientist will do with it what shall be done’

b. Cleaning will be the responsibility of the scientist

c. For engineering tests, develop a little dispenser tool

Mechanical:

1. Seat belts designed for samplers, will make all of them asap

2. All sampler parts should arrive today from machine shop- Jim S. will start assembly asap

3. Need to modify foam on top of battery

4. brackets that hold the hall effects

5. Need to mount burn wire mechanism and add drain holes

6. Do we need a plug on the back of the piston to relieve the pressure- need to talk to Chris about whether we need it

Electrical:

1. Reprogrammed node controllers to have a reset

2. Jim will order parts for hall sensors and larry ordered the magnets

3. Will need to make cables as soon as halls are in and potted

4. Jose is potting pin puller cables today

