Multibeam Meeting Minutes - Oct 28, 2003: 
Attendees: Bill Kirkwood, Hans Thomas, Mark Sibenac, Andy Hamilton, Paul McGill, Rob McEwen, Drew Gashler, Robert Fuhrman, Paul Chandler 

1. Dave Caress is out of town

2. Mark gave an update of his visit to Reson. 

· Lots of the boards are coming along

· Most boards are done for main bottle

· Software still a question, particularly the main bottle data software

· Power supplies are rated over system requirements, limited by software from over powering the sonar elements.

· Main receive ring Motherboard in layout

· Need to verify in-rush currents due to Bluefin Battery limits

· Firmware the biggest outstanding task per Sib's estimate

3. Sib - Mini review of emergency systems power

· Mechanical relay system being used to ensure that in case of main power dropout the system pulls on safety batteries in the MVC. Lithium primary cells. 

· Sib will send out block diagram for those who want to think about it more.

· The design does simply things overall but mean in the event of a main housing failure the Sonardyne Homerpro is our only location device. 

· The strobe will run continuous per the design, Paul M. and Bill asked Sib to look into bulb life and potential electrical noise. Paul C. mentioned acoustic noise. 

· The system also uses the ARGOS PTT system in place of the RDF unit. 

· Sib is looking for further comments quickly since the design is almost finished and the build hardware is already coming in-house for assembly. 

4. LAB CLEAN UP scheduled for tomorrow (10/29/03) at 10 AM. We have lots of parts and materials that have arrived and we need to prep the lab for building the multibeam vehicle. 

5. Bill alerted the group that he was beginning the file transfer of the Droado, Dorado1, Multibeam, and other vehicle systems into the new ProjectFileStructure. Bill advised the group that within the next month or so we needed to pick a date to transition from using Polarbear for project materials and move to the new structure for archiving and all other activities. 
