6046: Status, Changes and TBDs
· Phase I Status: Complete w/ several minor dry-end issues remaining but PLC deemed functional. 
· PLC start-up: Sonar pinging and logging inactive (registry selectable). Activated by VC in AUV.
· 7k Records and 6046 Socket Details: headers updated, more records defined, new 7k ICD documentation to be tabled. 6046 socket details defined and in-place; specification update to follow this meeting then reviewed and released.
· Phase II TBD items:

· 7k Critical Parameter Update: Several parameters identified, pending further parameter review.
· Time Synchronization Protocol: 6046 message in-place. 7k hardware / firmware / software being presently defined.
· “Is Alive” Protocol: TBD.
· Navigation messages etc: BlueFin formats recently re-defined and re-work deferred to Phase II. Is format relevant to MBARI?

· Phase II project planning is in progress and includes definition of above.

· Source code for 7k formatting and Decoding: C++ classes and code exist and tested. New 7k header changes to be accommodated then re-packaged and distributed.
