We have had 3 different MEs working on the Rover in the past year. This had ramifications on our resources used. For instance, the engineer who participated in our 21-day Atlantis cruise knew that he would not be working on the Rover after that cruise; had Brett participated in the cruise he would have used his idle time to begin designing the racks. While this is not the fault of any of the engineers involved, it has impacted the project. Furthermore, when we submitted our 2006 proposal in July of 2005, the rover team's participation in Ken's 21-day Atlantis cruise was still up in the air. 

