2008 proposal 
What we expect to complete in 2007

1. Complete design and fabrication of the fluorometry system

2. Purchase transit camera components and bench test
3. refurbish small strobes

4. Build and test cable pack

5. Build and test load controllers for power switching, monitoring, and ground fault detection

6. Design and build MARS tether interface

7. Develop GUI  for acoustic communications 

8. Engineering publications

What we will do in 2008

1. Integrate load controllers

2. Deploy Rover on MARS node for two 6-8 weeks. Transmit respirometer and other instrument data and video to shore. 

3. Develop software for autonomous deployment

4. Integrate transit camera on vehicle
5. integrate cable pack cameras (need to buy a new camera)

6. develop transition plan
